|  | MINISTRY OF EDUCATION AND TRAINING |
| --- | --- |

FPT UNIVERSITY

Capstone Project Document

The Platform Provide Shoe Cleaning Service

| GFA24SE59 |  |
| --- | --- |
| Group Members | Lê Ngô Hiệp Quốc – Team Leader Nguyễn Minh Hiếu – Member Phan Danh Ngọc – Member Hà Thị Phương Thảo – Member |
| Supervisor | Ms. Trần Ngọc Như Quỳnh |
| Capstone Project code |  |

Ho Chi Minh, December 2024 –

Table of Contents

Acknowledgement	3

Definition and Acronyms	4

I. Project Introduction	5

1. Overview	5

2. Product Background	5

3. Existing Systems	5

4. Business Opportunity	10

5. Software Product Vision	10

6. Project Scope & Limitations	10

II. Project Management Plan	13

1. Overview	13

2. Management Approach	15

3. Responsibility Assignments	17

4. Project Communications	17

5. Configuration Management	18

III. Software Requirement Specification	19

1. Product Overview	19

2. User Requirements	19

3. Functional Requirements	25

4. Non-Functional Requirements	49

5. Requirement Appendix	49

IV. Software Design Description	59

3. Detail Design	59

4. Ranking Algorithm	84

V. Software Testing Documentation	84

1. Scope of Testing	84

2. Test Strategy	87

3. Test Plan	88

4. Test Cases & Test Reports	89

VI. Release Package & User Guides	90

1. Deliverable Package	90

2. Installation Guides	90

3. User Manual	93

# Acknowledgement

We would like to begin by expressing our heartfelt gratitude to Ms. Trần Ngọc Như Quỳnh for her unwavering guidance and support throughout the implementation of this project. Her insightful suggestions and invaluable recommendations have greatly contributed to enhancing the overall quality of our work.

Our deepest thanks also go to the dedicated lecturers of FPT University, whose profound knowledge and guidance have been instrumental in shaping our learning journey. In particular, we extend our sincere appreciation to Mr. Lâm Hữu Khánh Phương, Mr. Nguyễn Thế Hoàng, Mr. Nguyễn Trọng Tài, Ms. Nguyễn Thị Cẩm Hương, Mr. Đỗ Tấn Nhàn, and all other lecturers who generously shared their expertise. Their constructive feedback and encouragement have been crucial in helping us identify and address our mistakes, ultimately enabling us to complete this project successfully.

We are deeply grateful to our families and friends for their constant support and encouragement. Their unwavering belief in us has been a source of strength during the most challenging times of this journey.

Finally, we would like to acknowledge that, as this project is our first major project, our lack of experience and familiarity with some technologies may have resulted in errors or shortcomings. We sincerely hope for your understanding and forgiveness for any mistakes we may have made.

Thank you all for your dedication and collaboration over the past four months. Your contributions have been invaluable, and we deeply appreciate the commitment and teamwork that made this journey possible.

With sincere thanks and best regards,

# Definition and Acronyms

| Acronym | Definition |
| --- | --- |
| BR | Business Rule |
| ERD | Entity Relationship Diagram |
| GUI | Graphical User Interface |
| PM | Project Manager |
| SDD | Software Design Description |
| SPMP | Software Project Management Plan |
| SRS | Software Requirements Specification |
| UAT | User Acceptance Testing |
| UC | Use Case |
| API | Application Programming Interface |
| FE | Feature |
| LI | Limitation |
| UI | User Interface |
| SI | Software Interface |
| CR | Common Requirement |
| MSG | Message |

Table 1 - Definition and Acronyms

# I. Project Introduction

## 1. Overview

### 1.1 Project Information

- Project name: The Platform Provides Shoe Cleaning Services

- Project code:

- Group name:

- Software type: Web App

### 1.2 Project Team

| Full Name | Role | Email | Mobile |
| --- | --- | --- | --- |
| Tran Ngoc Nhu Quynh | Lecturer |  |  |
| Le Ngo Hiep Quoc | Leader |  |  |
| Nguyen Minh Hieu | Member |  |  |
| Phan Danh Ngoc | Member |  |  |
| Ha Thi Phuong Thao | Member |  |  |

## 2. Product Background

The market for shoe care has expanded dramatically in recent years, and many stores now provide shoe care and cleaning services. The absence of a unified platform to link various services, however, is a significant problem for retailers as well as customers. Customers frequently have to look for specific establishments, which makes comparing offerings, costs, and wait times inconvenient. Shops also have difficulties effectively handling orders and expanding their consumer base. The demand for a centralised solution from both retailers and customers gave rise to the concept for this platform. Customers demand a platform that makes it simple for them to swiftly and transparently search for, compare, and schedule shoe care services. However, to scale their business, manage orders, and simplify services, retailers require a tool.

## 3. Existing Systems

### 3.1 Giffan

Brief Description: Giffan is an online shoe sales platform in Vietnam, specialising in selling shoes and providing professional shoe care services. It offers a wide variety of shoes with many different designs, and also provides high-quality shoe cleaning, care and repair services.

Website: https://giffan.vn/

System Actors:

- Customers

- Staff

- Administrators

Features:

- Shoe Sales: The platform provides a wide variety of shoe designs, meeting most of the needs of customers.

- Shoe Cleaning Services: Providing professional shoe cleaning packages for all types of shoes, using the best tools, solutions and methods for customers.

- Shoe care service: Service used to care for and help restore shoes that are in poor condition, helping the shoes become newer and more durable.

- Order Tracking: Customers can track the status of their shoe purchases or shoe care service orders from the time of ordering until the completion of delivery.

Pros:

- Comprehensive shoe care service: Including cleaning, restoration and care, helping customers' shoes always be in the best condition and most durable.

- Diverse Shoe Selection: A full range of shoe types, colours and sizes, meeting most of customers' purchasing needs.

- Professional Customer Support: A team of experienced staff is always ready to advise on how to choose shoes, care and maintain shoes.

Cons:

- Long Waiting Times: Shoe cleaning, care and restoration services can take a long time to complete, especially for complex shoes such as leather shoes.

- High Cost for Premium Services: Premium cleaning or care services can be expensive and do not include shipping costs, making them difficult for many customers on a tight budget.

How this Informs " Shoe Cleaning and Restoration Management ":

- Comprehensive Services: Can be expanded to bundled care packages, where customers can choose long-term service packages when purchasing shoes or services.

- Order Tracking: Enables order tracking, which can be improved to detail the steps from when the order is placed until the customer receives the finished product. This helps customers know exactly where their order is.

- Subscription-Based Services: Offer incentives to long-term customers with various privileges and benefits corresponding to each milestone.

### 3.2 HERAMO

Brief Description: HERAMO is an online service that specialises in shoe care and cleaning, making sure that clients' shoes are kept spotless and in optimal condition. The majority of shoe varieties, including leather and high-end shoes, are cleaned and restored by HERAMO. HERAMO uses expert techniques to get shoes back to almost like-new condition while guaranteeing that the quality lasts a long time.

Website: https://heramo.com/

System Actors:

- Customers

- Staff

- Administrators

Features:

- Shoe cleaning: In-depth cleaning services that revitalise worn-out shoes by eliminating stubborn stains.

- Maintenance: Upkeep and repair services, such as minor repairs and leather replenishment.

- Pickup and delivery: To save clients time, HERAMO provides door-to-door pickup and return services.

- Care consultation: The personnel offer suggestions on how to maintain shoes to increase their longevity.

Pros:

- Expert maintenance guarantees that shoes are constantly in optimal shape. convenient customer pickup and return service.

- Employs environmentally responsible practices and shoe-friendly materials.

- Knowledgeable employees equipped to handle designer footwear.

Cons:

- Specialty shoes may come with hefty service fees.

- Processing time is contingent upon the state of the shoe and the kind of care needed.

- Major cities are the primary focus of service coverage.

How this informs "Shoe Cleaning and Maintenance Management":

- Increases the effectiveness of shoe maintenance using high-quality goods and cutting-edge techniques.

- Enhances client trust by expert assistance and high standards of excellence.

- Offers advice and consulting on shoe maintenance, assisting clients in making well-informed preservation decisions.

- Constantly enhances maintenance procedures to guarantee the highest level of service quality.

### 3.3 ShoeWash

Brief Description: In Canada, ShoeWash is a specialty service provider that specialises in expert shoe maintenance, restoration, and cleaning. From high-end shoes to casual sneakers, the company makes sure that all kinds of footwear receive the best possible care by using eco-friendly ingredients and industry-leading processes. It offers professional cleaning and restoration services to people who want to prolong the life of their shoes.

Website: https://shoewash.ca/

System Actors:

- Customers

- Staff (Shoe cleaning and restoration specialists)

- Administrators

- External Partners (Suppliers, Consultants)

Features:

- Shoe Cleaning & Restoration: Complete services for all types of shoes that include stain removal, deep cleaning, and restoration.

- Eco-Friendly Products: Non-toxic, environmentally safe cleaning agents that are safe for shoes and the surroundings are used.

- Pickup & Delivery Service: Within service regions, consumers can conveniently have their shoes picked up and delivered right to their doorstep.

- Shoe customization: Recolouring or material repairs to give worn-out shoes a new appearance are examples of customization services.

Pros:

- A broad range of footwear can be cleaned and restored with special knowledge.

- Eco-friendly goods encourage safety and sustainability.

- Customers save time with convenient pickup and delivery services.

- Options for customization improve the appearance and durability of shoes.

Cons:

- The availability of services could be restricted to particular regions within Canada.

- Some clients might find the premium pricing prohibitive.

- Extended periods for intricate restorations or personalization.

- Offers a methodical and environmentally sustainable approach to shoe restoration and upkeep.

- Uses specialist processes to provide a high-quality output, increasing client happiness.

- Provides additional convenience through pickup and delivery, boosting customer experience.

- Consistent use of environmentally friendly items is consistent with rising environmental awareness.

How this Affects "Shoe Cleaning and Restoration Management":

- Offers an organised and environmentally responsible method for preserving and repairing footwear.

- Deliveries and pickups provide more convenience and enhance the client experience.

- Makes use of specific methods to guarantee an excellent outcome and raise client delight.

- Consistently using environmentally friendly items is in line with rising environmental awareness.

### 3.4 Thumbtack

Brief Description: Thumbtack is a service marketplace that links clients with nearby experts in a range of fields, such as events, wellness, and home renovation. The website makes it easier for customers to hire specialists for a range of services by assisting them in finding reliable individuals for activities.

Website: https://www.thumbtack.com/

System Actors:

- Customers

- Service Providers (Professionals)

- Administrators

- External Partners

Features:

- Service Matching: Using sophisticated algorithms, clients and experts are matched according to project specifications, budget, and geography.

- Customer Reviews & Ratings: Verified customer reviews and ratings assist users in selecting trustworthy professionals.

- Booking & Payment: The platform offers easy scheduling and payment alternatives.

- Business Tools for Professionals: Professionals can utilise various business management tools such as invoicing, reputation development, and customer communication.

Pros:

- A wide range of services are offered by numerous sectors.

- Transparent customer evaluations and reviews increase confidence in the calibre of the services.

- User-friendly platform with direct payment and scheduling tools.

- Professionals can efficiently manage clients with the use of business tools.

Cons:

- Service quality varies depending on the professional, thus ratings must be carefully considered.

- Restricted to specific geographical areas, potentially limiting the accessibility of services.

- Professional fees may have an impact on the cost.

- Makes it easier and more dependable for clients to get in touch with nearby experts.

- Ongoing platform improvements help keep the marketplace competitive and responsive to user needs.

How this Affects "Service Marketplace Management":

- Enables a dependable, efficient method of matching clients with nearby experts.

- Client testimonials and ratings promote credibility and support high-quality service.

- Professionals and customers alike benefit from effective business tools.

- Constant platform enhancements support the market's ability to remain competitive and user-responsive.

### 3.5 Conclusion

In summary, existed providers are doing well in their service such as supporting 2-way shoe transportation, diversity service and support advisory for the customer. However, it also comes with certain limitations. First, most of the providers are small, individual businesses, which limits their regional coverage, making it challenging to reach a broader customer base. Second, the platform lacks a rating and feedback system from previous bookings, which deprives new customers of valuable insights into the quality of products and services. Lastly, the platform does not specialise in shoes, resulting in a limited range of services tailored to footwear care and customization.

## 4. Business Opportunity

From the needs of provider and customer, the Platform Provides Shoe Cleaning Services was born with the aim of creating a bridge between customers and stores through a direct platform, helping users to easily search for stores and services that suit their needs, easily compare different services and stores, have a quick look through reviews and save time searching. Stores can reach more customers, easily track orders, increase profits and reputation, and optimize promotional and operational processes. The platform not only meets the increasing demand for shoe-related services, but also creates conditions for small retail stores to become popular and develop. Therefore, this is an opportunity for The Platform Provides Shoe Cleaning Services to initially approach this potential market.

## 5. Software Product Vision

For the service provider, the platform not only provides a place to advertise their service which help they attract potential customer and build their own brand business but also provide a powerful tool that help they manage their listings, promotions, services, orders and optimize operating process to grow their business. On the other hand, the platform gives customer a market where they can easily find service for their needs, tool to track their service order and the overall feedback and rating system helps improve service quality which ensure the highest users’ demand.

## 6. Project Scope & Limitations

### 6.1 Major Features

Guest:

- FE-01: Login by platform’s account, OTP code or Google account.

- FE-02: Register to become customer or owner.

- FE-03: Reset password.

- FE-04: View, search all available shoe service information such as basic cleaning, deep cleaning, specialised cleaning for different shoe materials (e.g., leather, suede), …

- FE-05: View, search all available Service Providers information of the platform.

Customer:

- FE-06: Manage personal information:

- View personal information.

- Update personal information.

- Disable account.

- Owner register.

- FE-07: Manage personal service order:

- View service order.

- Create new service order.

- Update service order.

- Cancel service order.

- View service order history.

- Feedback a finished service order.

- FE-08: View personal feedback.

- FE-09: Display information about service's promotion.

- FE-10: Manage personal cart:

- Add new service to cart.

- Update cart.

- Remove service from cart.

- FE-11: Notify to customer through email about their orders, support ticket.

- FE-12: Provide a Customer Support System:

- View personal ticket.

- Create a new ticket

- Cancel a ticket.

Owner, Employee:

- FE-13: Provide business dashboard contain statistic of: profit, order, feedback rating.

- FE-14: Manage business’s information.

- FE-15: Manage business’s services:

- View services.

- Add new service.

- Update service.

- Disable service.

- View material.

- Create material.

- Update material.

- Disable material.

- Create promotion.

- Update promotion.

- Disable promotion.

- FE-16: Track and manage customer orders, including status and order history.

- FE-17: Provide a statistic screen of business such as profit, order amount.

- FE-18: Provide a support system for reporting violations or support issues that arise.

- FE-19: Allow to view business transaction.

- FE-20: Register business’s subscription:

- FE-21: Manage business’s branch:

- View branches.

- Add new branch.

- Update branch.

- Disable branch.

- FE-22: Manage business’s employee:

- View employees.

- Add new employee.

- Delete employee.

- Assign employee to branch.

- FE-23: Support multiple banking payment:

- VnPay.

- MoMo.

- FE-24: GHN Shipping integration.

Moderator:

- FE-25: Manage support ticket:

- View platform support tickets.

- Assign support ticket.

- Update support ticket.

- FE-26: Validate service feedback.

Admin:

- FE-27: Provide platform dashboard contain statistic of: profit, user, order

- FE-28: Manage platform transaction:

- View platform transactions.

- Create transaction.

- Update transaction.

- FE-29: Manage system user:

- View platform’s user information.

- Create new Moderator user.

- Update user status.

- FE-30: Provide a statistic dashboard about platform information such as booking, posting, profit, raising, log, ...

- FE-31: Manage platform settings:

- Manage platform’s provider subscription pack: view, create, update fee.

- Manage platform’s provider feature pack: view, create, update fee.

- FE-32: Manage word blacklist for feedback validation:

- Add new word to blacklist.

- Delete word from blacklist.

- Export blacklist to excel file.

- Import blacklist from file.

### 6.2 Limitations & Exclusions

LI-1: The original system was limited to accepting online payments only VnPay and MoMo.

LI-2: There are no multilingual variations of the initial version; it only supports Vietnamese.

LI-3: The ability to log into via third party system is not widely supported by the present system. Users can only access the system by registering an account or logging in via Google.

# II. Project Management Plan

## 1. Overview

### 1.1 Scope & Estimation

| # | WBS Item | Complexity |  | Est. Effort (man-days) |  |
| --- | --- | --- | --- | --- | --- |
| 1 | Requirement analysis |  |  | 7 |  |
| 1.1 | Analyze the context and background of the product | Medium |  | 1 |  |
| 1.2 | Research and analyze existed system | Simple |  | 1 |  |
| 1.3 | Define the user requirement and business process | Complex |  | 3 |  |
| 1.4 | Analyze the business opportunity | Medium |  | 2 |  |
| 2 | Technical Learning |  |  | 14 |  |
| 2.1 | Learn CI/CD tool and third-party | Medium |  | 14 |  |
| 3 | Design database |  |  | 6 |  |
| 3.1 | Design concept model | Medium |  | 3 |  |
| 3.2 | Design logical model (ERD) | Medium |  | 2 |  |
| 3.3 | Design physic model (Database) | Medium |  | 1 |  |
| 4 | Document writing |  |  | 26 |  |
| 4.1 | Project Introduction Report | Medium |  | 2 |  |
| 4.2 | Project Management Plan Report | Medium |  | 3 |  |
| 4.3 | Software Requirement Specification Report | Complex |  | 5 |  |
| 4.4 | Software Design Document Report | Complex |  | 5 |  |
| 4.5 | Test Document Report | Complex |  | 7 |  |
| 4.6 | Software User Guide Report | Simple |  | 1 |  |
| 4.7 | Final Project Report | Medium |  | 3 |  |
| 5 | Client User Interface Design |  |  | 10 |  |
| 5.1 | Design web UI | Complex |  | 10 |  |
| 6 | Implement User Interface |  |  | 20 |  |
| 6.1 | Implement web UI | Complex |  | 20 |  |
| 7 | Implement Administrator Features |  |  | 12 |  |
| 7.1 | Manage user feature | Medium |  | 2 |  |
| 7.2 | Manage platform feature |  |  | - |  |
| 7.2.1 | Manage subscription pack feature | Medium |  | 2 |  |
| 7.2.2 | Manage feature pack feature | Medium |  | 2 |  |
| 7.3 | Manage platform transaction feature | Medium |  | 2 |  |
| 7.4 | Manage support ticket feature | Medium |  | 2 |  |
| 7.5 | Validate feedback feature | Medium |  | 3 |  |
| 8 | Implement Client Features |  |  | 29 |  |
| 8.1 | Authentication/Authorization features | Medium |  | 2 |  |
| 8.2 | Manage business information feature |  |  | - |  |
| 8.2.1 | Manage promotion features | Medium |  | 2 |  |
| 8.2.2 | Manage subscription features | Medium |  | 2 |  |
| 8.2.3 | Manage service features | Medium |  | 2 |  |
| 8.3 | Manage order features | Medium |  | 2 |  |
| 8.4 | Manage feedback features | Medium |  | 2 |  |
| 8.5 | Manage account’s information features | Simple |  | 1 |  |
| 8.6 | Manage cart feature | Medium |  | 2 |  |
| 8.7 | Manage payment feature | Complex |  | 7 |  |
| 8.8 | Chatting | Complex |  | 7 |  |
| 9 | Deploy System |  |  | 4 |  |
| 9.1 | Deploy front-end | Medium |  | 2 |  |
| 9.2 | Deploy back-end | Medium |  | 2 |  |
| 10 | Testing |  |  | 15 |  |
| 10.1 | Unit test | Medium |  | 3 |  |
| 10.2 | Integration Test | Complex |  | 5 |  |
| 10.3 | System test | Complex |  | 7 |  |
| 11 | Improvement | - |  | 14 |  |
| 11.1 | Fixing Bugs | Medium |  | 7 |  |
| 11.2 | Implement Addition Features | Medium |  | 7 |  |
| 12 | Closing |  |  | 10 |  |
| 11.1 | Maintaining | Medium |  | 7 |  |
| 11.2 | Prepare slide for thesis defence | Medium |  | 3 |  |
| Total Estimated Effort (man-days) |  |  | 163 |  |

### 1.2 Project Objectives

| # | Testing Stage | No. of Defects | % of Defect | Notes |
| --- | --- | --- | --- | --- |
| 1 | Unit Test | <10 | 10% |  |
| 2 | Integration Test | <20 | 30% |  |
| 3 | System Test | <15 | 15% |  |

### 1.3 Project Risks

| # | Risk Description | Impact | Possibility | Response Plans |
| --- | --- | --- | --- | --- |
| 1 | The team identifies too many features or requirements at the start, making the project too large to complete within time and resource limits. | High | Low | Discuss with mentor about the scope of the topic |
| 2 | Failing to prioritize tasks lead us to inefficient use of time and resources, where critical tasks may be delayed, while less important tasks consume valuable resources. | High | Medium | Regularly review and adjust task priorities as the project progresses. |
| 3 | Delays in task completion or unexpected issues can cause the project to fall behind schedule, potentially missing critical deadlines. | High | High | Forecast factors that could cause delays and create plans to address them before they become major issues. |

## 2. Management Approach

### 2.1 Project Process

Scrum Framework Process Picture

The TP4SCS project is implemented by using the Scrum framework, the software development process model base on the Agile methodology due to several advantages reasons:

- First, because of being reviewed and feedback frequently by mentor and council, the requirement of the project will be changed continuously. So that the flexibility and adaptability characteristic of Scrum model will help the team to change goals or product requirements in the development process easily.

- Second, this is a large-scale project contain many complex and hard task to do. By break down and focus on small part makes it easier for the team to handle and fix errors early, which lead to the quality increment of the final release.

- Last, project have to review frequently and require done in a specified time, which require a continuously performance of the team. Because of this, the team need to meetings regularly to create a clear working process and stay informed.

### 2.2 Quality Management

#### 2.2.1 .NET Coding Conventions

Convention of name:

- For the variable's name, use camelCase. Example: routeType, nextStation,etc.

- For function name, class name, use PascalCase. Example: GetAllStations, GetCurrentLocation, etc.

- Use meaningful names for variables.

- Avoid using Abbreviations. Example: use: UserGroup userGroup, do not use: UserGroup usrGrp

- Do use noun or noun phrases to name a class.

- Do prefix interfaces with the letter I.

Convention of layout:

- Write only one statement/declaration per line.

- Indent continuation one tab stop (four spaces).

- Add at least one blank line between method definitions and property definitions.

- Use parentheses to make clauses in an expression apparent.

Using C# Code Convention From: C# Convention

#### 2.2.2 React Coding Conventions

Convention of name:

- Use PascalCase for React component names (ex: MyComponent.jsx).

- Use uppercase letters and underscores to assign constants. (ex: const MAX = 10; )

- Function and method names use camelCase

Convention of layout:

- Do not let a line be longer than 80 characters.

- Place the flow control statements in curly braces.

- Format code using React format

Using React Code Convention From: React Convention

### 2.3 Training Plan

| Training Area | Participants | When, Duration | Waiver Criteria |
| --- | --- | --- | --- |
| Working Process | All Members | Week 1, 1 Days | Mandatory |
| GitHub | All Members | Week 5, 1 Days | Mandatory |
| Firebase | All Members | Week 4, 7 Days | Mandatory |

## 3. Responsibility Assignments

| Responsibility | QuocLNH | NgocPD | HieuNM | ThaoHTP |
| --- | --- | --- | --- | --- |
| Back-End for system | x |  | x |  |
| Front-End for web |  | x |  | x |
| Server |  |  | x |  |
| Others | x | x | x | x |

## 4. Project Communications

| Communication Item | Who/ Target | Purpose | When, Frequency | Type, Tool, Method(s) |
| --- | --- | --- | --- | --- |
| Team Collaboration | All Members | Discuss project documents and code | Daily (5 days/week) | Google Docs, Discord, Github, Messenger, Face-to-face meetings |
|  |  | Coordinate remote work activities |  | Face-to-face meetings, Discord, Messenger |
|  |  | Share opinions and address challenges |  |  |
|  |  | Report daily work status to the project leader |  | Google Sheet, Discord |
| Advisor Consultations | Mentor | Review project documentation and code | Weekly (2 days/week) | Face-to-face meetings, Google Meet, Zalo, Email |
|  |  | Provide guidance and orientation for project objectives |  |  |
|  |  | Offer constructive feedback on project developments |  |  |
|  |  | Assess overall project progress and results |  |  |
| Team Retrospectives | All Members | Reflect on project performance and teamwork | Weekly | Face-to-face meetings, Discord |
| Team Collaboration | All Members | Discuss project documents and code | Daily (5 days/week) | Google Docs, Discord, Github, Messenger, Face-to-face meetings |

## 5. Configuration Management

### 5.1 Document Management

We use Google Drive to organize and store project documentation:

- All diagrams, images, report files and media files are uploaded into categorized folders to ensure easy access and efficient management.

- Only authorized team members can access. Regular backups ensure data security and protection.

- Turn on version history to keep track of changes, restoring previous iterations and identifying the creators and dates of updates.

### 5.2 Source Code Management

We use GitHub to store source code and divide it into Front-end and Back-end, Mobile sources. It allows members to collaborate on source code efficiently and conveniently and easily resolve conflicts, especially useful when looking back and quickly identifying changes that members have made.

We set these rules when using Git:

- Consider carefully and take responsibility before pushing code to the repository.

- Take detailed, clear notes when pushing code to the repository.

- Fetch, review, and resolve common merge conflicts.

- Promote frequent code pushes to reduce complicated conflicts.

- To ensure security and quality, impose code reviews and limit write access to important branches.

### 5.3 Tools & Infrastructures

| Category | Tools / Infrastructure |
| --- | --- |
| Technology | React 18.3.1 (Front-end), ASP.NET 8 (Back-end) |
| Database | SQLServer |
| IDEs/Editors | Visual Studio Code, Visual Studio 2022 |
| Diagramming | DrawIO |
| Documentation | Microsoft Office, Google Docs/Sheets |
| Version Control | GitHub (Source Code), Google Drive (Documents) |
| Deployment server | Vietnix, Vercel |
| Project management | Google Sheets, Jira |

# III. Software Requirement Specification

## 1. Product Overview

The shoe cleaning service platform is a system that connects consumers and businesses that provide shoe care and cleaning services. Providing cleaning services based on the needs of customers is made simple with an easy-to-use ordering system. Service providers can become suppliers on the system and promote their services online by purchasing packages.

## 2. User Requirements

### 2.1 Actors

| # | Actor | Description |
| --- | --- | --- |
| 01 | Admin | The administrator is responsible for managing the system related to managing accounts in the system including the accounts of: Moderator, Shop Owner, Employee, Customer. As well as managing ranking, subscription and transaction. |
| 02 | Moderator | Moderator is responsible for managing and resolving complaints from Shop Owners and Customers. |
| 03 | Owner | Owners can manage their business information, view and manage employee information, manage services and promotions. |
| 04 | Employee | A business's employee is authorized to track and process orders, as well as advise customers. |
| 05 | Customer | Customers are people who use the functions on the platform such as: Becoming a shop owner, managing personal information, managing shopping carts and orders, receiving notifications from the platform as well as managing feedback and support ticket. |
| 06 | Guest | Guest are are customers who can visit the application without login. |

### 2.2 Use Cases

#### 2.2.1 Diagram(s)

#### 2.2.2 Descriptions

##### 2.2.2.1 Guest:

| # | Use Case | Actors | Use Case Description |
| --- | --- | --- | --- |
| 01 | Register | Guest | Register a customer or owner account to login to system |
| 02 | View Platform Shop Ranking | Guest | View platform’s top 10 performance of business by month |
| 03 | View Shop Information | Guest | View shop profile information of the platform |
| 04 | View Service Information | Guest | View service information of the platform |
| 05 | View Material Information | Guest | View service list of material information |
| 06 | View Service Feedback | Guest | View service’s feedback information of the platform |
| 07 | View Platform Pack | Guest | View platform subscription pack and feature information |
| 08 | View Platform Information | Guest | View the specific information of the platform |

##### 2.2.2.2 Customer:

| # | Use Case | Actors | Use Case Description |
| --- | --- | --- | --- |
| 01 | View Personal Support Ticket | Customer | View account sent support ticket information |
| 02 | Create Support Ticket | Customer | Create new support ticket |
| 03 | Cancel Support ticket | Customer | Cancel pending support ticket |
| 04 | View Personal Order | Customer | View account service order information |
| 05 | Create Order | Customer | Create service order |
| 06 | Cancel Order | Customer | Cancel pending service order |
| 07 | Owner Register | Customer | Register to become business’s owner in the platform |
| 08 | View Personal Feedback | Customer | View sent service feedback information |
| 09 | Feedback Service | Customer | Create new ordered service feedback |
| 10 | Update Feedback | Customer | Update sent service feedback |
| 11 | View Cart | Customer | View personal cart information |
| 12 | Add To Cart | Customer | Add more service to personal cart |
| 13 | Delete To Cart | Customer | Remove service from personal cart |

##### 2.2.2.3 Registered User:

| # | Use Case | Actors | Use Case Description |
| --- | --- | --- | --- |
| 01 | Login | Customer, Owner, Employee, Moderator, Admin | Login to the system with registered account |
| 02 | Login By Google | Customer, Owner, Employee, Moderator, Admin | Login to the system with Google account |
| 03 | Login By OTP Code | Customer, Owner, Employee, Moderator, Admin | Login to the system with OTP code |
| 04 | Logout | Customer, Owner, Employee, Moderator, Admin | Logout the platform |
| 05 | Reset Password | Customer, Owner, Employee, Moderator, Admin | Reset password without login by sending reset link through email |
| 06 | View Personal Information | Customer, Owner, Employee, Moderator, Admin | View account profile information |
| 07 | Update Personal Information | Customer, Owner, Employee, Moderator, Admin | Update account profile information |
| 08 | Chatting | Customer, Owner, Employee, Moderator, Admin | Chatting with others using platform chat system |
| 09 | Email Notification | Customer, Owner, Employee, Moderator, Admin | Send platform notification through email |

##### 2.2.2.4 Owner:

| # | Use Case | Actors | Use Case Description |
| --- | --- | --- | --- |
| 01 | View Own Business Information | Owner | View own information of registered business |
| 02 | Update Own Business Information | Owner | Update own information of registered business |
| 03 | View Promotion | Owner | View service’s promotion information |
| 04 | Create Promotion | Owner | Create service’s promotion |
| 05 | Update Promotion | Owner | Update service’s promotion information |
| 06 | View Material | Owner | View service’s material information |
| 07 | Create Material | Owner | Create new service material |
| 08 | Update Material | Owner | Update service’s material information |
| 09 | View Service | Owner | View business’s service information |
| 10 | Create Service | Owner | Create new service for business |
| 11 | Update Service | Owner | Update business’s service information |
| 12 | View Business’s Branch | Owner | View business’s branch information |
| 13 | Create Business Branch | Owner | Create new branch for business |
| 14 | Update Business Branch | Owner | Update business’s branch information |
| 15 | View Business’s Employee | Owner | View business’s employee information |
| 16 | Create Business Employee | Owner | Create new employee for business |
| 17 | Update Business Employee | Owner | Update business’s employee information |
| 18 | View Business’s Transaction | Owner | View processed business’s transaction information |
| 19 | Register Pack | Owner | Register a subscription pack or feature pack in the platform |
| 20 | Pay With VnPay | Owner | Process payment using VnPay |
| 21 | Pay With MoMo | Owner | Process payment using MoMo |

##### 2.2.2.5 Employee:

| # | Use Case | Actors | Use Case Description |
| --- | --- | --- | --- |
| 01 | View Service | Employee | View branch’s available service information |
| 02 | View Material | Employee | View service’s available material information |
| 03 | View Order | Employee | View branch’s order information |
| 04 | Update Order | Employee | Update branch’s order information |

##### 2.2.2.6 Moderator:

| # | Use Case | Actors | Use Case Description |
| --- | --- | --- | --- |
| 01 | View Support Ticket | Moderator | View platform’s sent support ticket information |
| 02 | Update Support Ticket | Moderator | Update support ticket information |
| 03 | Validate Service Feedback | Moderator | Validate content and asset of service feedback |

##### 2.2.2.7 Admin:

| # | Use Case | Actors | Use Case Description |
| --- | --- | --- | --- |
| 01 | View Subscription Pack | Admin | View platform’s subscription pack information |
| 02 | Create Subscription Pack | Admin | Create new subscription pack |
| 03 | Update Subscription Pack | Admin | Update platform’s subscription pack information |
| 04 | View Feature Pack | Admin | View platform’s feature pack information |
| 05 | Update Feature Pack | Admin | Update platform’s feature pack information |
| 06 | View User | Admin | View platform’s user account information |
| 07 | Create Moderator | Admin | Create new moderator account for platform |
| 08 | Update User Status | Admin | Update platform’s user account status |
| 09 | View Platform’s Transaction | Admin | View platform’s transaction information |
| 10 | Create Platform’s Transaction | Admin | Create new transaction |
| 11 | Update Platform’s Transaction | Admin | Update platform’s transaction information |
| 12 | View Word Blacklist | Admin | View platform’s word blacklist |
| 13 | Export Word Blacklist | Admin | Export word blacklist to excel file |
| 14 | Update Word Blacklist | Admin | Update platform’s word blacklist |
| 15 | Import New Word Blacklist | Admin | Import new word blacklist to the platform |

## 3. Functional Requirements

### 3.1 System Functional Overview

#### 3.1.1 Screen Flow

##### 3.1.1.1 Guest Screen Flow

##### 3.1.1.2 Admin Screen Flow

##### 3.1.1.3 Business Screen Flow

##### 3.1.1.4 Customer Screen Flow

#### 3.1.2 Screen Authorization

| Screen | Guest | Customer | Owner | Employee | Moderator | Admin |
| --- | --- | --- | --- | --- | --- | --- |
| Home Page | X | X | X | X | X | X |
| Platform Pack | X | X | X | X | X | X |
| Provider | X | X | X | X | X | X |
| Business Ranking | X | X | X | X | X | X |
| Business’s Landing Page | X | X | X | X | X | X |
| Service List | X | X | X | X | X | X |
| Service Detail | X | X | X | X | X | X |
| Customer Register | X |  |  |  |  |  |
| Business Register | X |  |  |  |  |  |
| Login |  | X | X | X | X | X |
| Google Login |  | X | X | X | X | X |
| OTP Login |  | X | X | X | X | X |
| Reset Password |  | X | X | X | X | X |
| Profile |  | X | X | X | X | X |
| Profile Detail |  | X | X | X | X | X |
| Change Password |  | X | X | X | X | X |
| Support Ticket |  | X | X | X | X | X |
| Create Ticket |  | X | X | X |  |  |
| Ticket Detail |  | X | X | X | X | X |
| Address |  | X |  |  |  |  |
| Create Address |  | X |  |  |  |  |
| Address Detail |  | X |  |  |  |  |
| Owner Register |  | X |  |  |  |  |
| Chat |  | X | X | X | X | X |
| Order |  | X | X | X | X | X |
| Order Detail |  | X | X | X | X | X |
| Cart |  | X |  |  |  |  |
| Cart Detail |  | X |  |  |  |  |
| Dashboard |  |  | X |  |  | X |
| Business |  |  | X |  |  | X |
| Service |  |  | X | X |  |  |
| Material |  |  | X | X |  |  |
| Material Detail |  |  | X | X |  |  |
| Branch |  |  | X |  |  |  |
| Branch Detail |  |  | X |  |  |  |
| Employee |  |  | X |  |  |  |
| Employee Detail |  |  | X |  |  |  |
| Complain |  |  | X |  | X | X |
| Feedback |  |  | X |  | X | X |
| Feedback Detail |  |  | X |  | X | X |
| Pack |  |  | X |  |  | X |
| Subscription Pack |  |  | X |  |  | X |
| Feature Pack |  |  | X |  |  | X |
| Transaction |  |  | X |  |  | X |
| User |  |  |  |  |  | X |
| User Detail |  |  |  |  |  | X |
| Create Moderator |  |  |  |  |  | X |
| Service Category |  |  |  |  |  | X |
| Ticket Category |  |  |  |  |  | X |
| Category Detail |  |  |  |  |  | X |
| Word Blacklist |  |  |  |  |  | X |
| Add Word |  |  |  |  |  | X |

#### 3.1.3 Non-Screen Function

| # | Feature | System Function | Description |
| --- | --- | --- | --- |
| 01 | Send Mail | Send Email | The system will send mail in the following case: - Order Notification - Ticket Notification - Verify Email Link - OTP Login Code - Reset Password Link |

#### 3.1.4 Entity Relationship Diagram

##### 3.1.2.1 Concept Model

##### 3.1.2.2 Logical Model

Entities Description

| # | Entity | Description |
| --- | --- | --- |
| 01 | Account | Store user’s account information in platform |
| 02 | AccountAddress | Store user’s address in platform |
| 03 | AssetURL | Store image or video URL of BusinessProfile, Feedback and Service entities |
| 04 | BranchMaterial | Store information of material has in branch |
| 05 | BranchService | Store information of service has in branch |
| 06 | BuisnessBranch | Store branch information of BusinessProfile entity |
| 07 | BusinessProfile | Store business information in platform |
| 08 | BusinessStatistic | Store business statistic information in platform |
| 09 | Cart | Store account’s cart in platform |
| 10 | CartItem | Store items have been added to Cart entity |
| 11 | Feedback | Store service feedback of customer in platform |
| 12 | Leaderboard | Store platform top 10 business ranking information |
| 13 | Material | Store service require or addition material |
| 14 | Order | Store order information in platform |
| 15 | OrderDetail | Store order items of Order entity |
| 16 | OrderNotification | Store order’s notification context in platform |
| 17 | PackSubscription | Store business registered feature pack information |
| 18 | PlatformPack | Store platform pack information: subscription pack and feature pack |
| 19 | PlatformStatistic | Store platform statistic information |
| 20 | Promotion | Store sale off information of Service entity |
| 21 | Service | Store service information in platform |
| 22 | ServiceCategory | Store category information of service in platform |
| 23 | ServiceProcess | Store process information of service in platform |
| 24 | SupportTicket | Store submitted support ticket information in platform |
| 25 | TicketCategory | Store category information of support ticket in platform |
| 26 | Transaction | Store transaction information in platform |

### 3.2 Guest Feature

| # | Actor | Function Name | Purpose | Data Requirements | Data Validation | Business Rule |
| --- | --- | --- | --- | --- | --- | --- |
| 01 | Guest, Customer, Owner, Moderator, Admin | View Platform Pack | View all platform pack’s information | N/A | N/A |  |
| 02 | Guest, Customer, Owner, Moderator, Admin | View Provider List | View platform business list | N/A | N/A |  |
| 03 | Guest, Customer, Owner, Moderator, Admin | View Business Ranking | View platform top10 business by month | N/A | N/A |  |
| 04 | Guest, Customer, Owner, Moderator, Admin | View Business Detail | View business detail information | Business Id | Business Id: + Type: Text Field (int) |  |
| 05 | Guest, Customer, Owner, Moderator, Admin | View Service List | View platform service list | N/A | N/A |  |
| 06 | Guest, Customer, Owner, Moderator, Admin | View Service Detail | View service detail information | Service Id | Service Id: + Type: Text Field (int) |  |
| 07 | Customer, Owner, Moderator, Admin | Login | Login to platform using system account | Email Password | Email + Type: Text Field (string) + Max Length = 50 Password + Type: Text Field (string) + Min Length = 8 + Max Length = 16 | BR-03 BR-05 BR-06 BR-07 BR-08 BR-09 |
| 08 | Customer, Owner, Moderator, Admin | Login By Google | Login to platform using Google account | N/A | N/A |  |
| 09 | Customer, Owner, Moderator, Admin | Login By OTP | Login to platform using OTP code | Email OTP Code | Email + Type: Text Field (string) + Max Length = 50 OTP Code + Type: Text Field (int) + Min Length = 6 + Max Length = 6 | BR-03 |
| 10 | Guest | Customer Register | Register new customer account | Email Phone Full Name Birth Day Gender Password Confirm Password | Email + Type: Text Field (string) + Max Length = 50 Phone + Type: Text Field (string) + Min Length = 10 + Max Length = 10 Full Name + Type: Text Field (string) + Max Length = 50 Birth Day + Type: Text Field (date) Gender + Type: Text Field (string) Password + Type: Text Field (string) + Min Length = 8 + Max Length = 16 Confirm Password + Type: Text Field (string) + Min Length = 8 + Max Length = 16 | BR-02 BR-03 BR-04 BR-10 |
| 11 | Guest | Owner Register | Register new owner account and business profile | Email Phone Full Name Birth Day Gender Password Confirm Password Business Name Business Phone | Email + Type: Text Field (string) + Max Length = 50 Phone + Type: Text Field (string) + Min Length = 10 + Max Length = 10 Full Name + Type: Text Field (string) + Max Length = 50 Birth Day + Type: Text Field (date) Gender + Type: Text Field (string) Password + Type: Text Field (string) + Min Length = 8 + Max Length = 16 Confirm Password + Type: Text Field (string) + Min Length = 8 + Max Length = 16 Business Name + Type: Text Field (string) + Max Length = 50 Business Phone + Type: Text Field (string) + Min Length = 10 + Max Length = 10 | BR-02 BR-03 BR-04 BR-10 |
| 12 | Customer, Owner, Moderator, Admin | Reset Password | Change password without login to the platform | Email New Password Confirm Password | Email + Type: Text Field (string) + Max Length = 50 New Password + Type: Text Field (string) + Min Length = 8 + Max Length = 16 Confirm Password + Type: Text Field (string) + Min Length = 8 + Max Length = 16 | BR-03 |

### 3.3 Registered User Feature

| # | Actor | Function Name | Purpose | Data Requirements | Data Validation | Business Rule |
| --- | --- | --- | --- | --- | --- | --- |
| 01 | Customer, Owner, Employee, Moderator, Admin | Logout | Delete authorization token from the system | N/A | N/A |  |
| 02 | Customer, Owner, Employee, Moderator, Admin | View Profile Detail | View personal account detail information | Account Id | Account Id + Type: Text Field (int) |  |
| 03 | Customer, Owner, Employee, Moderator, Admin | Update Profile | Update personal account information | Account Id Full Name Gender Birth Day | Account Id + Type: Text Field (int) Full Name + Type: Text Field (string) + Max Length = 50 Birth Day + Type: Text Field (date) Gender + Type: Text Field (string) | BR-02 BR-04 |
| 04 | Customer, Owner, Employee, Moderator, Admin | Change Password | Change personal account password | Account Id Old Password New Password Confirm Password | Account Id + Type: Text Field (int) Old Password + Type: Text Field (string) + Min Length = 8 + Max Length = 16 New Password + Type: Text Field (string) + Min Length = 8 + Max Length = 16 Confirm Password + Type: Text Field (string) + Min Length = 8 + Max Length = 16 | BR-05 BR-06 BR-07 BR-08 BR-09 |
| 05 | Customer, Owner, Employee, Moderator, Admin | Chat | Chat with other account of the system | Sender Id Receiver Id Content | Sender Id + Type: Text Field (int) Receiver Id + Type: Text Field (int) Content + Type: Text Field (string) |  |
|  | Customer, Owner, Employee, Moderator, Admin | View Support Ticket Category | View category information of the support ticket | N/A | N/A |  |
|  | Customer, Owner, Employee | View Sent Support Ticket | View account sent support ticket | Account Id | Account Id + Type: Text Field (int) |  |
|  | Customer, Owner, Employee, Moderator, Admin | View Support Ticket Detail | View support ticket detail | Ticket Id | Ticket Id + Type: Text Field (int) |  |
|  | Customer, Owner, Employee | Create Support Ticket | Create new support ticket | Ticket Id Title Content Asset | Ticket Id + Type: Text Field (int) Title + Type: Text Field (string) + max Length = 100 Content + Type: Text Field (string) Asset + Type: Text Field (string) |  |
|  | Customer, Owner, Employee, Moderator, Admin | Update Support Ticket | Update new information of a support ticket | Ticket Id Status | Ticket Id + Type: Text Field (int) Status + Type: Text Field (string) |  |

### 3.4 Customer Feature

| # | Actor | Function Name | Purpose | Data Requirements | Data Validation | Business Rule |
| --- | --- | --- | --- | --- | --- | --- |
| 01 | Customer | View Personal Address | View created address of the account | Account Id | Account Id + Type: Text Field (int) |  |
| 02 | Customer | View Address Detail | View address detail information | Address Id | Address Id + Type: Text Field (int) |  |
| 03 | Customer | Create New Address | Create new address to account | Account Id Address Ward District Province Is Default | Account Id + Type: Text Field (int) Address + Type: Text Field (string) Ward + Type: Text Field (string) District + Type: Text Field (string) Province + Type: Text Field (string) Is Default + Type: Text Field (bool) |  |
| 04 | Customer | Update Address | Update address information | Account Id Address Ward District Province Is Default | Account Id + Type: Text Field (int) Address + Type: Text Field (string) Ward + Type: Text Field (string) District + Type: Text Field (string) Province + Type: Text Field (string) Is Default + Type: Text Field (bool) |  |
| 05 | Customer | View Personal Order | View created order of the account | Account Id | Account Id + Type: Text Field (int) |  |
| 06 | Customer | View Order Detail | View order detail information | Order Id | Order Id + Type: Text Field (int) |  |
| 07 | Customer | Cancel Order | Cancel a booked order | Order Id | Order Id + Type: Text Field (int) |  |
| 08 | Customer | View Personal Cart | View account cart information | Account Id Cart Id | Account Id + Type: Text Field (int) Cart Id + Type: Text Field (int) |  |
| 09 | Customer | Add To Cart | Add new service to account cart | Cart Id Branch Id Service Id Material Ids | Cart Id + Type: Text Field (int) Branch Id + Type: Text Field (int) Service Id + Type: Text Field (int) Material Ids + Type: Text Field (string) |  |
| 10 | Customer | Remove From Cart | Remove added service from account cart | Cart Id Cart Item Id | Cart Id + Type: Text Field (int) Cart Item Id + Type: Text Field (int) |  |
| 11 | Customer | Cart Checkout | Create a new order from cart | Cart Id | Cart Id + Type: Text Field (int) |  |

### 3.5 Business Feature

| # | Actor | Function Name | Purpose | Data Requirements | Data Validation | Business Rule |
| --- | --- | --- | --- | --- | --- | --- |
| 01 | Owner | View Dashboard | View business statistic information | Business Id | Business Id + Type: Text Field (int) |  |
| 02 | Owner | View Business’s Service | View business’s service list | Business Id | Business Id + Type: Text Field (int) |  |
| 03 | Owner, Employee | View Branch’s Service | View branch’s service list | Branch Id | Branch Id + Type: Text Field (int) |  |
| 04 | Owner, Employee | View Service Detail | View service detail information | Service Id | Service Id + Type: Text Field (int) |  |
| 05 | Owner | Create Service | Create new service | Service Information: Branch Ids Category Id Name Description Price Status New Price Asset URLs: - Url - Type Service Processes - Process - Process Order Business Id | Branch Ids + Type: Array of integers (int[]) Price Category Id + Type: Text Field (int) Name + Type: Text Field (string) Description + Type: Text Field (string) Price + Type: Text Field (decimal) + Min Value: 1 New Price + Type: Text Field (decimal) + Min Value: 1 +Constraint: New Price < Price Status + Type: Text Field (string) Business Id + Type: Text Field (int) | BR-04 |
| 06 | Owner | Update Service | Update service information | Service Information: Branch Ids Category Id Name Description Price Status New Price Asset URLs: - Url - Type Service Processes - Process - Process Order Business Id | Branch Ids + Type: Array of integers (int[]) Price Category Id + Type: Text Field (int) Name + Type: Text Field (string) Description + Type: Text Field (string) Price + Type: Text Field (decimal) + Min Value: 1 New Price + Type: Text Field (decimal) + Min Value: 1 +Constraint: New Price < Price Status + Type: Text Field (string) Business Id + Type: Text Field (int) | BR-04 |
| 07 | Owner | View Business’s Material | View business’s material list | Business Id | Business Id + Type: Text Field (int) |  |
| 08 | Owner, Employee | View Branch’s Material | View branch’s material list | Branch Id | Branch Id + Type: Text Field (int) |  |
| 09 | Owner, Employee | View Material Detail | View material detail information | Material Id | Material Id + Type: Text Field (int) |  |
| 10 | Owner | Create Material | Create new material | Material Information: Branch Ids Service Id Name Price Status Asset URLs: - Url - Type Business Id | Branch Ids + Type: Array of integers (int[]) Price Service Id + Type: Text Field (int) Name + Type: Text Field (string) Price + Type: Text Field (decimal) + Min Value: 1 Price Status + Type: Text Field (string) Business Id + Type: Text Field (int) | BR-04 |
| 11 | Owner | Update Material | Update material information | Material Information: Branch Ids Service Id Name Price Status Asset URLs: - Url - Type Business Id | Branch Ids + Type: Array of integers (int[]) Price Service Id + Type: Text Field (int) Name + Type: Text Field (string) Price + Type: Text Field (decimal) + Min Value: 1 Price Status + Type: Text Field (string) Business Id + Type: Text Field (int) | BR-04 |
| 12 | Owner, Employee | View Branch’s Order | View branch’s order list | Branch Id | Branch Id + Type: Text Field (int) |  |
| 13 | Owner, Employee | View Order Detail | View order detail information | Order Id | Order Id + Type: Text Field (int) |  |
| 14 | Owner, Employee | Process Order | Update order process information | Order Id Status Is Ship Delivery Fee Pending Time Approved Time Received Time Processing Time Storage Time ShippingTime Delivered Time Finished Time Abandoned Time | Order Id + Type: Text Field (int) Status + Type: Text Field (string) Is Ship Status + Type: Text Field (bool) Delivery Fee + Type: Text Field (decimal) + Min Value: 0 |  |
| 15 | Owner | View Business’s Branch | View business’s branch list | Business Id | Business Id + Type: Text Field (int) |  |
| 16 | Owner | View Branch Detail | View branch detail information | Branch Id | Branch Id + Type: Text Field (int) |  |
| 17 | Owner | Create Branch | Create new branch | Business Id Name Address Ward Code District Id Province Id | Business Id + Type: Text Field (int) Name + Type: Text Field (string) Address + Type: Text Field (string) Ward Code + Type: Text Field (string) District Id + Type: Text Field (int) Province Id + Type: Text Field (int) | BR-04 |
| 18 | Owner | Update Branch | Update branch information | Business Id Name Address Ward Code District Id Province Id Status | Business Id + Type: Text Field (int) Name + Type: Text Field (string) Address + Type: Text Field (string) Ward Code + Type: Text Field (string) District Id + Type: Text Field (int) Province Id + Type: Text Field (int) Status + Type: Text Field (string) |  |
| 19 | Owner | View Business’s Employee | View business’s employee list | Business Id | Business Id + Type: Text Field (int) |  |
| 20 | Owner | View Employee Detail | View employee detail information | Account Id | Account Id + Type: Text Field (int) |  |
| 21 | Owner | Create Employee | Create new employee | Owner Id Email Full Name Phone Gender Dob Branch Id | Owner Id + Type: Text Field (int) Email + Type: Text Field (string) + Max Length = 50 Full Name + Type: Text Field (string) + Max Length = 50 Phone + Type: Text Field (string) + Min Length = 10 + Max Length = 10 Gender + Type: Text Field (string) Branch Id + Type: Text Field (int) Dob + Type: Text Field (Datetime) | BR-02 BR-03 BR-04 BR-10 |
| 22 | Owner | Update Employee | Update employee information | Account Id Full Name Dob | Account Id + Type: Text Field (int) Dob + Type: Text Field (Datetime) Full Name + Type: Text Field (string) + Max Length = 50 |  |
| 23 | Owner | Delete Employee | Delete employee from business | Account Id | Account Id + Type: Text Field (int) |  |
| 24 | Owner, Employee | View Service Feedback | View order feedback information | Feedback Id | Feedback Id + Type: Text Field (int) |  |
| 25 | Owner, Employee | Reply Feedback | Reply to order feedback | Feedback Id | Feedback Id + Type: Text Field (int) |  |
| 26 | Owner | VnPay Payment | Process payment using VnPay | Business Id Pack Id | Business Id + Type: Text Field (int) Pack Id + Type: Text Field (int) |  |
| 27 | Owner | MoMo Payment | Process payment using MoMo | Business Id Pack Id | Business Id + Type: Text Field (int) Pack Id + Type: Text Field (int) |  |
| 28 | Owner | View Business’s Pack Subscription | View business’s registered feature pack | Business Id | Business Id + Type: Text Field (int) |  |
| 29 | Owner | View Business’s Transaction | View business transaction | Business Id | Business Id + Type: Text Field (int) |  |

### 3.6 Admin Feature

| # | Actor | Function Name | Purpose | Data Requirements | Data Validation | Business Rule |
| --- | --- | --- | --- | --- | --- | --- |
| 01 | Admin | Platform Dashboard | View platform statistic information | N/A | N/A |  |
| 02 | Admin | View Users | View system user list | N/A | N/A |  |
| 03 | Admin | View User Detail | View user detail information | Account Id | Account Id + Type: Text Field (int) |  |
| 04 | Admin | Update User Status | Update system user status | Account Id Status | Account Id + Type: Text Field (int) Status + Type: Text Field (string) |  |
| 05 | Admin | Create Moderator | Create new moderator to system | Email Full Name Phone Gender Birth Day | Email + Type: Text Field (string) + Max Length = 50 Phone + Type: Text Field (string) + Min Length = 10 + Max Length = 10 Full Name + Type: Text Field (string) + Max Length = 50 Birth Day + Type: Text Field (date) Gender + Type: Text Field (string) | BR-02 BR-03 BR-04 BR-10 |
| 06 | Admin | View Businesses | View platform’s businesses list | N/A | N/A |  |
| 07 | Admin | View Business Detail | View business profile information | Business Id | Account Id + Type: Text Field (int) |  |
| 08 | Admin | Update Business Status | Update platform’s business status | Business Id Status | Business Id + Type: Text Field (int) Status + Type: Text Field (string) |  |
| 09 | Admin | Update Pack | Update platform’s pack information | Pack Id Name Period Price | Pack Id + Type: Text Field (int) name + Type: Text Field (string) + Max Length = 50 Period + Type: Text Field (int) + Min Value = 1 + Max Value = 12 Price + Type: Text Field (decimal) | BR-04 |
| 10 | Admin, Moderator | View Feedbacks | View feedbacks list | N/A | N/A |  |
| 11 | Admin, Moderator | View Feedback Detail | View feedback detail | Feedback Id | Feedback Id + Type: Text Field (int) |  |
| 12 | Admin, Moderator | Validate Feedback | Validate feedback content and assets | Feedback Id Is Valid Content Is Valid Asset | Feedback Id + Type: Text Field (int) Is Valid Content + Type: Text Field (bool) Is Valid Asset + Type: Text Field (bool) |  |
| 13 | Admin | View Categories | View service, ticket category list | N/A | N/A |  |
| 14 | Admin | View Categories Detail | View category detail | Category Id | Category Id + Type: Text Field (int) |  |
| 15 | Admin | Update Service Category | Update service category detail | Category Id Name Status | Category Id + Type: Text Field (int) Name + Type: Text Field (string) + Max Length = 50 Status + Type: Text Field (string) | BR-04 |
| 16 | Admin | Update Ticket Category | Update ticket category detail | Category Id Name Priority Status | Category Id + Type: Text Field (int) Name + Type: Text Field (string) + Max Length = 50 Priority + Type: Text Field (int) + Min Value = 1 + Max Value = 5 Status + Type: Text Field (string) |  |
| 17 | Admin, Moderator | View Support Tickets | View support ticket list | N/A | N/A |  |
| 18 | Admin, Moderator | View Support Ticket Detail | View ticket detail | Ticket Id | Ticket Id + Type: Text Field (int) |  |
| 19 | Admin, Moderator | Update Support Ticket | Update support ticket information | Ticket Id Status | Ticket Id + Type: Text Field (int) Status + Type: Text Field (string) |  |
| 20 | Admin | View Transaction | View platform transaction | N/A | N/A |  |
| 21 | Admin | View Word Blacklist | View system word blacklist | N/A | N/A |  |
| 22 | Admin | Add Word | Add new word to black list | Word Note | Word + Type: Text Field (string) Note + Type: Text Field (string) |  |
| 23 | Admin | Delete Word | Remove word from blacklist | Word | Word + Type: Text Field (string) |  |
| 24 | Admin | Export Word Blacklist | Export word blacklist to excel file | N/A | N/A |  |
| 25 | Admin | Import Word Blacklist | Create new work blacklist by excel file | File | File + Type: stream |  |

## 4. Non-Functional Requirements

### 4.1 External Interfaces

- Language used in the application is Vietnamese

- UI can be responsive on multiple screens, allowing the main content to display without scrolling horizontal appearance

### 4.2 Quality Attributes

#### 4.2.1 Usability

- Language used in the application is Vietnamese.

- UI can be responsive on multiple screens, allowing the main content to display without scrolling horizontal appearance.

#### 4.2.2 Reliability

- Language used in the application is Vietnamese.

- The web application for the customers should be simple and easy to use without training.

#### 4.2.3 Security

- System is designed based on 3-layer architecture. Every component in the system is easy to maintain and develop.

- Naming conventions for classes, attributes, methods are meaningful which can explain the purpose of the variable.

- The platform should have high availability, ensuring that it is accessible to users most of the time.

## 5. Requirement Appendix

### 5.1 Business Rules

| ID | Rule Definition |
| --- | --- |
| BR-01 | Accounts that violate the policy will be warned or permanently banned depending on the severity of the violation. |
| BR-02 | Birthday must be valid and cannot be present day. |
| BR-03 | Email address must be valid and not have been used to register an account before. |
| BR-04 | Name must be less than 50 characters. |
| BR-05 | Password must be at least 8 characters. |
| BR-06 | Password must contain at least 1 lowercase letter. |
| BR-07 | Password must contain at least 1 number. |
| BR-08 | Password must contain at least 1 special characters (!, @, #,...). |
| BR-09 | Password must contain at least 1 uppercase letter. |
| BR-10 | Phone number must be correct format and not have been used to register an account before. |
| BR-11 | Terms and conditions must be accepted to register. |
| BR-12 | Customer can cancel order or change shipping information only when order is not confirmed. |
| BR-13 | Customer can complaint or send refund ticket only when order is not completed. |
| BR-14 | Customer can feedback a service after the order is finished. |
| BR-15 | Customer can only feedback once each order items. |
| BR-16 | Customer must be logged before order a service. |
| BR-17 | Customers have the right to refuse to receive or create the complaint ticket if order show any signs of damage. |
| BR-18 | Customers need to check the information is correct before ordering. |
| BR-19 | Customers need to provide full photos and videos when making a complaint. |
| BR-20 | Customers need to record a video of the checking of order so that the system can handle any problems. |
| BR-21 | If order will be shipped fail 2 times, order will be storage at provider's store. |
| BR-22 | Order will be automatic mark complete after 7 days from shipped day. |
| BR-23 | The refund ticket will be automatic closed after 7 days when successfully refunded money. |
| BR-24 | There must be a valid reason for canceling the order. |
| BR-25 | Business's phone number must be of the primary branch and not have been used to register a provider before. |
| BR-26 | Owner/Employee can cancel order after 3 times customer does not response. |
| BR-27 | Owner/Employee can disable business only when finished all pending order. |
| BR-28 | Owner/Employee have to record a video checking shoes status before processing service. |
| BR-29 | Owner/Employee have to support customer when problem occurs. |
| BR-30 | Owner/Employee have to transparent and public warranty and return policy. |
| BR-31 | Owner/Employee have to update order status base on their process. |
| BR-32 | Owner/Employee must be at least 18 years old. |
| BR-33 | Owner/Employee must confirm order within 24 hours or the order will be automatic canceled. |
| BR-34 | Owner/Employee must be contact to customer to confirm order. |
| BR-35 | Owner/Employee must actively refund money if the complaint is approved. |
| BR-36 | Owner/Employee must register a subscription pack before posting a service to platform. |
| BR-37 | Owner/Employee can modify order item for customer. |
| BR-38 | The service must have at least 1 photo or video and be described in detail to be able to create. |
| BR-39 | Once registered, there will be no refund if you want to stop using the platform. |
| BR-40 | After the old package expires, if payment is not made on time, the package will be automatically canceled. |
| BR-41 | Moderator can be close ticket after customer does not response in 24 hours. |

### 5.2 Application Messages List

#### 5.2.1 Customer Application Messages List

| # | Message code | Message Type | Context | Content |
| --- | --- | --- | --- | --- |
| 01 | MSG-01 | In red, under the text box | Gmail or password is not correct when clicking sign-in | Tài khoản mật khẩu không đúng |
| 02 | MSG-02 | In red, under the text box | An error occurred when the server processed the login request | Đã có lỗi xảy ra. Vui lòng thử lại sau. |
| 03 | MSG-03 | In red, under the text box | Input-required fields are empty when login | <Field name> không được để trống |
| 04 | MSG-04 | Toast message | Login successfully | Đăng nhập thành công |
| 05 | MSG-05 | In red, under the text box | Input-required fields are empty when register | <Field name> không được để trống |
| 06 | MSG-06 | In red, under the text box | Register with the phone number already exist in the system | Số điện thoại đã được đăng ký |
| 07 | MSG-07 | In red, under the text box | Register with the email already exist in the system | Email đã được đăng ký |
| 08 | MSG-08 | In red, under the text box | Register with a incorrect format field | Định dạng <Field name> không hợp lệ |
| 09 | MSG-09 | In red, under the text box | Register with date of birth under 18 years old | Người dưới 18 tuổi không được đăng ký tài khoản |
| 10 | MSG-10 | In red, under the text box | Register with invalid format password | Mật khẩu phải có ít nhất 8 ký tự, 1 chữ hoa, 1 chữ thường, 1 số và 1 ký tự đặc biệt |
| 11 | MSG-11 | In red, under the text box | Register with password and confirmation password do not match | Mật khẩu không trùng khớp |
| 12 | MSG-12 | In line | Register successfully | Đăng ký thành công |
| 13 | MSG-13 | In red, under the text box | Order failed | Đã có lỗi xảy ra khi đặt hàng. Vui lòng thử lại! |
| 14 | MSG-14 | Toast message | Add to cart failed when customer not login first | Vui lòng đăng nhập trước khi thêm vào giỏ hàng |
| 15 | MSG-15 | Toast message | Order failed when the internet is overdue | Đã có lỗi xảy ra khi đặt hàng. Vui lòng thử lại! |
| 16 | MSG-16 | Toast message | Add to cart successfully | Đã thêm vào giỏ hàng. |
| 17 | MSG-17 | In red, under the text box | Input-required fields are empty when feedback | <Field name> không được để trống |
| 18 | MSG-18 | Toast message | Feedback successfully | Gửi đánh giá thành công! |
| 19 | MSG-19 | In red, under the text box | Edit profile with the phone number already exist in the system | Số điện thoại tồn tại trong hệ thống |
| 20 | MSG-20 | In red, under the text box | Edit profile with the email already exist in the system | Email đã tồn tại trong hệ thống |
| 21 | MSG-21 | In red, under the text box | Edit profile with a incorrect format field | Định dạng <Field name> không hợp lệ |
| 22 | MSG-22 | Toast message | Edit profile successfully | Chỉnh sửa thông tin thành công |
| 23 | MSG-23 | In red, under the text box | Invalid image | Đăng tải ảnh bị lỗi. Xin vui lòng thử lại sau. |
| 24 | MSG-24 | In red, under the text box | Invalid image | Ảnh không đúng định dạng. Xin vui lòng thử lại! |
| 25 | MSG-25 | In red, under the text box | Invalid image. | Dung lượng ảnh tối đa không thể lớn hơn 5MB. Xin vui lòng thử lại |
| 26 | MSG-26 | In red, under the text box | Change password | Mật khẩu phải có ít nhất 8 ký tự, 1 chữ hoa, 1 chữ thường, 1 số và 1 ký tự đặc biệt |
| 27 | MSG-27 | In red, under the text box | Change password | Mật khẩu cũ không hợp lệ |
| 28 | MSG-28 | In red, under the text box | Change password | Mật khẩu mới và xác nhận mật khẩu mới không khớp. Vui lòng thử lại! |
| 29 | MSG-29 | Toast message | Change password | Bạn đã thay đổi mật khẩu thành công! |
| 30 | MSG-30 | In line | There is not any search result | Không tìm thấy nội dung |
| 31 | MSG-31 | Pop up | No order selected for checkout | Bạn chưa chọn dịch vụ nào! Vui lòng chọn dịch vụ để đặt hàng |
| 32 | MSG-32 | Pop up | No shipping method selected for checkout | Vui lòng chọn phương thức giao hàng |

#### 5.2.2 Owner Application Messages List

| # | Message code | Message Type | Context | Content |
| --- | --- | --- | --- | --- |
| 01 | MSG-01 | In red, under the text box | Gmail or password is not correct when clicking sign-in | Thông tin đăng nhập không hợp lệ. Vui lòng thử lại. |
| 02 | MSG-02 | In red, under the text box | An error occurred when the server processed the login request | Đã có lỗi xảy ra. Vui lòng thử lại sau. |
| 03 | MSG-03 | In red, under the text box | Input-required fields are empty when login | <Field name> không được để trống |
| 04 | MSG-04 | Toast message | Login successfully | Đăng nhập thành công |
| 05 | MSG-05 | In red, under the text box | Edit profile with the phone number already exist in the system | Số điện thoại tồn tại trong hệ thống |
| 06 | MSG-06 | In red, under the text box | Edit profile with the email already exist in the system | Email đã tồn tại trong hệ thống |
| 07 | MSG-07 | In red, under the text box | Edit profile with a incorrect format field | Định dạng <Field name> không hợp lệ |
| 08 | MSG-08 | Toast message | Edit profile successfully | Chỉnh sửa thông tin thành công |
| 09 | MSG-09 | In red, under the text box | Change password | Mật khẩu phải có ít nhất 8 ký tự, 1 chữ hoa, 1 chữ thường, 1 số và 1 ký tự đặc biệt |
| 10 | MSG-10 | In red, under the text box | Change password | Mật khẩu cũ không hợp lệ |
| 11 | MSG-11 | In red, under the text box | Change password | Mật khẩu mới và xác nhận mật khẩu mới không khớp. Vui lòng thử lại! |
| 12 | MSG-12 | Toast message | Change password successfully | Bạn đã thay đổi mật khẩu thành công! |
| 13 | MSG-13 | Toast message | Create material failed | Đã có lỗi xảy ra khi tạo phụ kiện. Vui lòng thử lại sau |
| 14 | MSG-14 | Toast message | Create material successfully | Tạo phụ kiện thành công |
| 15 | MSG-15 | Toast message | Update material failed | Đã có lỗi xảy ra khi cập nhật phụ kiện. Vui lòng thử lại sau |
| 16 | MSG-16 | Toast message | Update material successfully | Cập nhật vật liệu thành công |
| 17 | MSG-17 | Toast message | Create service failed | Đã có lỗi xảy ra khi tạo dịch vụ. Vui lòng thử lại sau |
| 18 | MSG-18 | Toast message | Create service successfully | Tạo dịch vụ thành công |
| 19 | MSG-19 | Toast message | Update service failed | Đã có lỗi xảy ra khi cập nhật dịch vụ. Vui lòng thử lại sau |
| 20 | MSG-20 | Toast message | Update service successfully | Cập nhật dịch vụ thành công |
| 21 | MSG-21 | Toast message | Create branch failed | Đã có lỗi xảy ra khi tạo chi nhánh. Vui lòng thử lại sau |
| 22 | MSG-22 | Toast message | Create branch successfully | Tạo chi nhánh thành công |
| 23 | MSG-23 | Toast message | Update branch failed | Đã có lỗi xảy ra khi cập nhật chi nhánh. Vui lòng thử lại sau |
| 24 | MSG-24 | Toast message | Update branch successfully | Cập nhật chi nhánh thành công |
| 25 | MSG-25 | In red, under the text box | Register package | Đăng ký gói để tạo mới |
| 26 | MSG-26 | Toast message | Create employee failed | Đã có lỗi xảy ra khi tạo nhân viên. Vui lòng thử lại sau |
| 27 | MSG-27 | Toast message | Create employee successfully | Tạo nhân viên thành công |
| 28 | MSG-28 | Toast message | Delete employee successfully | Xóa nhân viên thành công |
| 29 | MSG-29 | Toast message | Delete employee failed | Đã có lỗi xảy ra khi xóa nhân viên. Vui lòng thử lại sau |
| 30 | MSG-30 | Toast message | Update status order failed | Đã có lỗi xảy ra khi cập nhật trạng thái đơn hàng. Vui lòng thử lại sau |
| 31 | MSG-31 | Toast message | Update status order successfully | Cập nhật trạng thái đơn hàng thành công |
| 32 | MSG-32 | Toast message | Update order failed | Đã có lỗi xảy ra khi cập nhật đơn hàng. Vui lòng thử lại sau |
| 33 | MSG-33 | Toast message | Update order successfully | Cập nhật đơn hàng thành công |
| 34 | MSG-34 | Toast message | Update ticket failed | Đã có lỗi xảy ra khi cập nhật khiếu nại. Vui lòng thử lại sau |
| 35 | MSG-35 | Toast message | Update ticket successfully | Cập nhật khiếu nại thành công |
| 36 | MSG-36 | Toast message | Register package fail | Đã có lỗi xảy ra khi đăng kí gói. Vui lòng thử lại sau |
| 37 | MSG-37 | Toast message | Register package successfully | Đăng ký gói thành công |

#### 5.2.3 Employee Application Messages List

| # | Message code | Message Type | Context | Content |
| --- | --- | --- | --- | --- |
| 01 | MSG-01 | In red, under the text box | Gmail or password is not correct when clicking sign-in | Thông tin đăng nhập không hợp lệ. Vui lòng thử lại. |
| 02 | MSG-02 | In red, under the text box | An error occurred when the server processed the login request | Đã có lỗi xảy ra. Vui lòng thử lại sau. |
| 03 | MSG-03 | In red, under the text box | Input-required fields are empty when login | <Field name> không được để trống |
| 04 | MSG-04 | Toast message | Login successfully | Đăng nhập thành công |
| 05 | MSG-05 | In red, under the text box | Edit profile with the phone number already exist in the system | Số điện thoại tồn tại trong hệ thống |
| 06 | MSG-06 | In red, under the text box | Edit profile with the email already exist in the system | Email đã tồn tại trong hệ thống |
| 07 | MSG-07 | In red, under the text box | Edit profile with an incorrect format field | Định dạng <Field name> không hợp lệ |
| 08 | MSG-08 | Toast message | Edit profile successfully | Chỉnh sửa thông tin thành công |
| 09 | MSG-09 | In red, under the text box | Change password | Mật khẩu phải có ít nhất 8 ký tự, 1 chữ hoa, 1 chữ thường, 1 số và 1 ký tự đặc biệt |
| 10 | MSG-10 | In red, under the text box | Change password | Mật khẩu cũ không hợp lệ |
| 11 | MSG-11 | In red, under the text box | Change password | Mật khẩu mới và xác nhận mật khẩu mới không khớp. Vui lòng thử lại! |
| 12 | MSG-12 | Toast message | Change password successfully | Bạn đã thay đổi mật khẩu thành công! |
| 13 | MSG-13 | Toast message | Update material failed | Đã có lỗi xảy ra khi cập nhật phụ kiện. Vui lòng thử lại sau |
| 14 | MSG-14 | Toast message | Update material successfully | Cập nhật vật liệu thành công |
| 15 | MSG-15 | Toast message | Update service failed | Đã có lỗi xảy ra khi cập nhật dịch vụ. Vui lòng thử lại sau |
| 16 | MSG-16 | Toast message | Update service successfully | Cập nhật dịch vụ thành công |
| 17 | MSG-17 | Toast message | Update status order failed | Đã có lỗi xảy ra khi cập nhật trạng thái đơn hàng. Vui lòng thử lại sau |
| 18 | MSG-18 | Toast message | Update status order successfully | Cập nhật trạng thái đơn hàng thành công |
| 19 | MSG-19 | Toast message | Update order failed | Đã có lỗi xảy ra khi cập nhật đơn hàng. Vui lòng thử lại sau |
| 20 | MSG-20 | Toast message | Update order successfully | Cập nhật đơn hàng thành công |
| 21 | MSG-21 | Toast message | Update ticket failed | Đã có lỗi xảy ra khi cập nhật khiếu nại. Vui lòng thử lại sau |
| 22 | MSG-22 | Toast message | Update ticket successfully | Cập nhật khiếu nại thành công |

#### 5.2.5 Moderator Application Messages List

| # | Message code | Message Type | Context | Content |
| --- | --- | --- | --- | --- |
| 01 | MSG-01 | In red, under the text box | Gmail number or password is not correct when clicking sign-in | Tài khoản mật khẩu không đúng |
| 02 | MSG-02 | In red, under the text box | An error occurred when the server processed the login request | Đã có lỗi xảy ra. Vui lòng thử lại sau. |
| 03 | MSG-03 | In red, under the text box | Edit profile with the email already exist in the system | Email đã tồn tại trong hệ thống |
| 04 | MSG-04 | Toast message | Edit profile successfully | Chỉnh sửa thông tin thành công |
| 05 | MSG-05 | In red, under the text box | Create something with empty input required fields | <Field name> không được để trống |
| 06 | MSG-06 | In red, under the text box | Create something with invalid input required fields | Định dạng <Field name> không hợp lệ |
| 07 | MSG-07 | In red, under the text box | Create something with duplicate input required fields | <Field name> đã được sử dụng |
| 08 | MSG-08 | Toast message | Create something successfully | Tạo <Something> thành công |
| 09 | MSG-09 | Toast message | Create something unsuccessfully | Tạo <Something> không thành công |
| 10 | MSG-10 | Toast message | Update feedback status successfully | Cập nhật thành công |
| 11 | MSG-11 | In red, under the text box | Send response for support ticket but enter empty content | Vui lòng nhập nội dung phản hồi |

# IV. Software Design Description

## 3. Detail Design

### 3.1 Create Service

#### 3.1.1 Class Diagram

#### 3.1.2 Sequence Diagram

#### 3.1.3 Activity Diagram

### 3.2 Add To Cart

#### 3.2.1 Class Diagram

#### 3.2.2 Sequence Diagram

#### 3.2.3 Activity Diagram

### 3.3 Create Material

#### 3.3.1 Class Diagram

#### 3.3.2 Sequence Diagram

#### 3.3.3 Activity Diagram

### 3.4 Check out

#### 3.4.1 Class Diagram

#### 3.4.2 Sequence Diagram

#### 3.4.3 Activity Diagram

### 3.5 Create Feedback

#### 3.5.1 Class Diagram

#### 3.5.2 Sequence Diagram

#### 3.5.3 Activity Diagram

### 3.6 Register Business

#### 3.6.1 Class Diagram

#### 3.6.2 Sequence Diagram

#### 3.6.3 Activity Diagram

### 3.7 Create Ticket

#### 3.7.1 Class Diagram

#### 3.7.2 Sequence Diagram

#### 3.7.3 Activity Diagram

### 3.8 State Diagram

#### 3.8.1 Business State Diagram

#### 3.8.2 Branch State Diagram

#### 3.8.3 Order State Diagram

#### 3.8.4 Promotion State Diagram

#### 3.8.5 Service State Diagram

#### 3.8.6 Support Ticket State Diagram

#### 3.8.7 Transaction State Diagram

#### 3.8.8 Account State Diagram

## 4. Ranking Algorithm

### 4.1 Theory and Practice:

The algorithm analyzes business raking score from the rating and sale volume from the previous month. It sorts all the raking score of each business in the platform, this helps the business to known if their business is in the top or not.

### 4.2 Calculation Formula:

_ Using Penalty Factor: a value added to the ranking formula to reduce the overwhelming influence of one factor, ensuring a balance among other factors.

_ Algorithm: Sore = Rating * (1 + 0.3 * Sale Volume)

- Rating: average month feedback rating of business.

- 0.3: penalty factor

- Sale Volume: total finished order in month of business.

# V. Software Testing Documentation

## 1. Scope of Testing

| Feature | Function | Role | Description |
| --- | --- | --- | --- |
| Account | Register | Customer | This function allow guest to register with the role customer after providing the required fields |
|  | Login | Admin, Owner, Employee, Customer, Moderator | This function allow users already has an account log in to the system with required fields |
|  | Logout |  | This function allows log out of system |
|  | Change password |  | This function allows change password with login system |
|  | Forgot password |  | This function allows change password with forgot password |
| Service | Get list service | Customer, Guest, Owner, Employee | This function allows the user to get all the services in the system |
|  | Get detail of service |  | This function allows the user to get details about the service in the system |
|  | Create service | Owner | This function allows manager to create service |
|  | Update service |  | This function allows manager to update service |
| Package | Get list package | Admin, Owner | This function allows to get all the package |
|  | Get detail package |  | This function allows to get details about the package |
|  | Create package | Admin | This function allows the admin to create package |
|  | Update package |  | This function allows the admin to update package |
|  | Delete package |  | This function allows the admin to delete package |
|  | Package registration | Owner | This function allows administrators to register packages |
| Service’s Category | Get list Service’s Category | Admin, Owner | This function allows to get all the service’s category |
|  | Get detail Service’s Category | Admin | This function allows admin to get details about the service’s category |
|  | Create Service’s Category |  | This function allows the admin to create service’s category |
|  | Update Service’s Category |  | This function allows the admin to update service’s category |
| Transaction | Get list Transaction | Admin, Owner | This function allows to get all the transaction |
| Branch | Get list branch | Owner | This function allows the owner to get all the branch |
|  | Get detail branch |  | This function allows the owner to get details about the branch |
|  | Create branch |  | This function allows the owner to create branch |
|  | Update branch |  | This function allows the owner to update branch |
| Business | Create business | Customer | This function allows the customer to create the business |
|  | Get detail business | Owner | This function allows the owner to view the business |
|  | Update business |  | This function allows the owner to update the business |
| Feedback | Get list feedbacks | Admin, Owner | This function allows to get all the feedback |
|  | Get detail feedback |  | This function allows to get details about the feedback |
|  | Create feedback | Customer | This function allows the customer to create feedback |
|  | Update feedback |  | This function allows the customer to update feedback |
|  | Review feedback | Admin | This function allows the admin to review feedback |
| Order | Get list orders | Owner, Employee, Customer | It allows users to get a list of all orders |
|  | Get detail order | Owner, Employee | It allows users to get details about the orders |
|  | Update order |  | This function allows users to update the information about their orders. |
|  | Create order | Customer | This function allows the customer to create an order |
| Ticket | Get list ticket | Customer, Owner, Employee, Moderator, Admin | It allows users to get a list of all tickets |
|  | Get detail ticket |  | It allows users to get details about the tickets. |
|  | Respond ticket |  | This feature allows users to update information and respond to tickets |
|  | Create ticket | Customer | This feature allows customers to create a ticket when there is a problem that needs support from the system. |
| Category Ticket | Get list category ticket | Admin | It allows the admin to get a list of all category tickets |
|  | Get detail category ticket |  | It allows the admin to get details about the category ticket |
|  | Update category ticket |  | This function allows the admin to update category ticket information |
|  | Create category ticket |  | This function allows the admin to create category ticket information |
| Employee | Get list employee | Owner | It allows owners to get a list of all employees |
|  | Get detail employee |  | It allows owners to get details about the employee. |
|  | Create employee |  | This function allows the owner to create employees |
| Material | Get list material | Owner | It allows owners to get a list of all materials |
|  | Get detail material |  | It allows owners to get details about the material |
|  | Update material |  | This function allows owners to update material information |
|  | Create material |  | This function allows the owner to create material |
| User | Get list user | Admin | It allows admins to get a list of all users |
|  | Get detail user |  | It allows the admin to get details about the user |
|  | Update user |  | This function allows admins to update user access rights, including enabling or disabling accounts. |
|  | Create moderator |  | This function allows the admin to create a moderator |
| Store | Get list store | Admin | It allows admins to get a list of all stores |
|  | Get detail store |  | It allows admins to know detailed information about the stores on the system |
|  | Update store |  | This function allows admins to update user access rights, including enabling or disabling accounts. |
|  | View store landing page | Customer | This function allows customers to view the services and branches of the store. |

## 2. Test Strategy

### 2.1 Testing Types

| Objective | Technique | Completion criteria |
| --- | --- | --- |
| Testing the verification and validation of units of code | Unit Testing | Method, class, etc. |
| Testing the entire software system to ensure its functionality | System Testing | Software requirements, executed test cases, functional requirements, etc. |  |
| Testing different components of the system when they are combined together | Integration testing | Modules |  |
| Testing application environment in real situations | End-to-end testing | Database, third-party payment, etc. |  |

### 2.2 Test Levels

| Type of Tests | Test Level |  |  |  |
| --- | --- | --- | --- | --- |
|  | Unit | Integration | System | Acceptance |
| Function Testing | X | X | X |  |
| User Interface Testing | X |  | X |  |

### 2.3 Supporting Tools

| Purpose | Tool | Vendor/In-house | Version |
| --- | --- | --- | --- |
| API | Postman | Postman | 11.3.0 |
| API | Swagger | Open Source | 7.1.0 |

## 3. Test Plan

### 3.1 Human Resources

| Worker/Doer | Role | Specific Responsibilities/Comments |
| --- | --- | --- |
| Lê Ngô Hiệp Quốc | Leader | Planning, verifying test deliverables, do interface testing as planned |
| Phan Danh Ngọc | Member | Planning, verifying test deliverables, do interface testing as planned |
| Nguyễn Minh Hiếu | Member | Planning, verifying test deliverables, do interface testing as planned |
| Hà Thị Phương Thảo | Member | Planning, verifying test deliverables, do interface testing as planned |

### 3.2 Test Environment

| Purpose | Tool | Provider | Version |
| --- | --- | --- | --- |
| Browser Testing | Google Chrome | Google Chrome | 124.0.6367.60 |
| Browser Testing | Microsoft Edge | Microsoft Edge | 11 |

### 3.3 Test Milestones

| Milestone Task | Start Date | End Date |
| --- | --- | --- |
| Register | 30/11/2024 | 30/11/2024 |
| Login | 30/11/2024 | 30/11/2024 |
| Logout | 30/11/2024 | 30/11/2024 |
| Change password | 30/11/2024 | 30/11/2024 |
| Forgot password | 30/11/2024 | 30/11/2024 |
| Get list services | 30/11/2024 | 30/11/2024 |
| Get detail of service | 30/11/2024 | 30/11/2024 |
| Create service | 30/11/2024 | 30/11/2024 |
| Update service | 30/11/2024 | 30/11/2024 |
| Get list services | 30/11/2024 | 30/11/2024 |
| Get detail of service | 30/11/2024 | 30/11/2024 |
| Create service | 30/11/2024 | 30/11/2024 |
| Update service | 30/11/2024 | 30/11/2024 |
| Get list packages | 30/11/2024 | 30/11/2024 |
| Get detail of package | 30/11/2024 | 30/11/2024 |
| Create package | 30/11/2024 | 30/11/2024 |
| Update package | 30/11/2024 | 30/11/2024 |
| Package registration | 30/11/2024 | 30/11/2024 |
| Update service’s category | 30/11/2024 | 30/11/2024 |
| Get list service’s category | 30/11/2024 | 30/11/2024 |
| Get detail of service’s category | 30/11/2024 | 30/11/2024 |
| Create service’s category | 30/11/2024 | 30/11/2024 |
| Update service’s category | 30/11/2024 | 30/11/2024 |
| Get list of transaction | 30/11/2024 | 30/11/2024 |
| Get list branches | 30/11/2024 | 30/11/2024 |
| Get detail of branch | 30/11/2024 | 30/11/2024 |
| Create branch | 30/11/2024 | 30/11/2024 |
| Update branch | 30/11/2024 | 30/11/2024 |
| Get list feedbacks | 30/11/2024 | 30/11/2024 |
| Get detail of feedback | 30/11/2024 | 30/11/2024 |
| Create feedback | 30/11/2024 | 30/11/2024 |
| Update feedback | 30/11/2024 | 30/11/2024 |
| Review feedback | 30/11/2024 | 30/11/2024 |
| Get list orders | 30/11/2024 | 30/11/2024 |
| Get detail order | 30/11/2024 | 30/11/2024 |
| Update order | 30/11/2024 | 30/11/2024 |
| Create order | 30/11/2024 | 30/11/2024 |
| Get list ticket | 30/11/2024 | 30/11/2024 |
| Get detail ticket | 30/11/2024 | 30/11/2024 |
| Respond ticket | 30/11/2024 | 30/11/2024 |
| Create ticket | 30/11/2024 | 30/11/2024 |
| Get list category ticket | 30/11/2024 | 30/11/2024 |
| Get detail category ticket | 30/11/2024 | 30/11/2024 |
| Update category ticket | 30/11/2024 | 30/11/2024 |
| Create category ticket | 30/11/2024 | 30/11/2024 |
| Get list employee | 30/11/2024 | 30/11/2024 |
| Get detail employee | 30/11/2024 | 30/11/2024 |
| Create employee | 30/11/2024 | 30/11/2024 |
| Get list material | 30/11/2024 | 30/11/2024 |
| Get detail material | 30/11/2024 | 30/11/2024 |
| Update material | 30/11/2024 | 30/11/2024 |
| Create material | 30/11/2024 | 30/11/2024 |
| Get list user | 30/11/2024 | 30/11/2024 |
| Get detail user | 30/11/2024 | 30/11/2024 |
| Update user | 30/11/2024 | 30/11/2024 |
| Create moderator | 30/11/2024 | 30/11/2024 |
| Get list store | 30/11/2024 | 30/11/2024 |
| Get detail store | 30/11/2024 | 30/11/2024 |
| Update store | 30/11/2024 | 30/11/2024 |
| View store landing page | 30/11/2024 | 30/11/2024 |

## 4. Test Cases & Test Reports

- Test Case: FA24SE026_TranNgocNhuQuynh_TestCase.xlsx

- Test Report: FA24SE026_TranNgocNhuQuynh_TestReport.xlsx

# VI. Release Package & User Guides

## 1. Deliverable Package

| No. | Deliverable Item | Description |
| --- | --- | --- |
| 01 | Project Backlog | FA24SE026_TranNgocNhuQuynh_Backlog.xlsx |
| 02 | Source Codes | Frontend: FA24SE026_TranNgocNhuQuynh_FE.zip Backend: FA24SE026_TranNgocNhuQuynh_ BE.zip |
| 03 | Database Script(s) | FA24SE026_TranNgocNhuQuynh_ DatabaseScript.sql FA24SE026_TranNgocNhuQuynh_ DataScript.sql |
| 04 | Final Report Document | FA24SE026_TranNgocNhuQuynh_FinalReport.docx |
| 05 | Test Cases Document | FA24SE026_TranNgocNhuQuynh_TestReport.xlsx FA24SE026_TranNgocNhuQuynh_UnitTest.xlsx |
| 06 | Slide | FA24SE026_TranNgocNhuQuynh_Silde.ppt |

## 2. Installation Guides

### 2.1 System Requirements

#### 2.1.1 Hardware Requirements

| PC | Minimum | Maximum |
| --- | --- | --- |
| Internet connection | Cable, Wi-fi | Cable, Wi-fi |
| Processor | Intel Core i5 | Intel Core i7 |
| Memory | 8GB RAM | 16GB RAM |
| Storage | HDD 256GB | SSD 256GB |
| Web Browser | Google Chrome Microsoft Edge | Google Chrome v131.0.6778.103 Microsoft Edge v131.0.2903.86 |

#### 2.1.2 Software requirements

| Component | Name And Version | Description |
| --- | --- | --- |
| Operating System | Windows 10 | Operating system for building production |
| DBMS | SQLServer 2022 | Used to manage database |
| .NET | .NET SDK 8.0, .NET Core 8.0 Runtime | Use to run back-end server |
| ReactJS | ReactJS 18.3.1 | Use to run front-end server |
| IDE | Visual Studio 2022, Visual Studio Code | Use to write, edit and run code |

### 2.2 Installation Instruction

#### 2.2.1 Setup Frontend Website Application

- Install Visual Studio Code by following guidelines link: https://code.visualstudio.com/docs/setup/windows

- Install npm through Visual Studio Code or you can install npm via NodeJS: https://nodejs.org/en/

- Clone the FE source code: git clone https://github.com/ngocpd2001/ShoeCareHub_FE

- Open git bash and enter:

- Open terminal in visual studio:

- Open terminal in visual studio to start:

#### 2.2.3 Setup Database

- Install SQL Server 2022 by following Microsoft guidelines: https://learn.microsoft.com/en-us/sql/database-engine/install-windows/install-sql-server?view=sql-server-ver16

#### 2.2.3 Setup Backend Website Application

- Install Visual Studio 2022 by following guidelines link: https://visualstudio.microsoft.com/downloads/

- Clone the source code: git clone https://github.com/SEP490-TP4SCS/TP4SCS.BE.git

- Open TP4SCS.Solution.sln file with Visual Studio 2022:

- Test the source code by click the green outline triangle to run:

## 3. User Manual

### 3.1 Overview

ShoeCareHub is a platform that connect between those shoe service provider and customer. At customer web application, it provides feature such as: manage personal information, view service, service feedback, business ranking, order service, … At business web application, it provides feature such as: manage business, manage branch and employee, manage order, view feedback, …

With this project we have 4 main workflows:

| No. | Workflow | Actor |
| --- | --- | --- |
| 01 | Register | Guest |
| 02 | Process Order | Customer, Owner, Employee |
| 03 | Process Support Ticket | Customer, Owner, Employee, Moderator |
| 04 | Feedback | Customer, Owner, Employee, Moderator |

### 3.2 Register Flow

#### 3.2.1 Customer Register Flow

- At Login Page, click “Đăng ký”.

- Fill all require fields with valid data.

- Click “Đăng ký”.

- Check your registered email.

- Click on the given link

#### 3.2.2 Owner Register Flow

- At Login Page, click “Trở thành nhà cung”.

- Fill all require fields with valid data.

- Click “Đăng ký”.

- Check your registered email.

- Click on the given link

- Login to registered owner account.

- Click “Đăng ký gói”

- Choose pack that you want to use and click “ĐĂNG KÝ”.

- Choose payment method and click “Xác nhận thanh toán”.

- Process payment with your VnPay or MoMo account.

### 3.3 Process Order Flow

#### 3.3.1 Owner Create Service

- Click “Cửa hàng” then click “Chi nhánh” and click “Thêm chi nhánh”.

- Fill all require fields with valid data and then click “Tạo mới”.

- Click “Cửa hàng” then click “Dịch vụ” and click “Thêm dịch vụ”.

- Fill all require fields with valid data and then click “Tạo mới”.

#### 3.3.2 Customer Order Service

- At Home Page, click on any service you want.

- Choose the branch you want and click “Thanh toán”.

- Choose your created address by clicking “Thay Đổi”.

- Choose ship method you want by click on “Giao hàng” or “Lấy tại cửa hàng”.

- Click “Đặt dịch vụ”.

#### 3.3.3 Owner Process Service

- Click “Cửa hàng” then click “Đơn hàng” and click “”.

- Click “Trạng thái đơn hàng” and choose “Đã xác nhận” to process order or “Đã huỷ” to cancel the order and click “Đồng ý” then “Cập nhập”.

- Click “Trạng thái đơn hàng” and choose “Đã nhận” and click “Đồng ý” then “Cập nhập”.

- Click “Trạng thái đơn hàng” and choose “Đang xử lý” and click “Đồng ý” then “Cập nhập”.

- Click “⋮” then “Cập nhập dịch vụ”.

- Update service process at “Trạng thái xử lý dịch vụ”.

- Upload service process image at “Hình ảnh của giày trước và sau khi làm dịch vụ”.

- Click “Đồng ý”.

- Click “Trạng thái đơn hàng” and choose “Lưu trữ” and click “Đồng ý” then “Cập nhập”.

- Click “Trạng thái đơn hàng” and choose “Đang giao hàng” if have to ship, “Đã giao hàng” if take at shop or “Quá hạn nhận giày” if shoe is abandoned and click “Đồng ý” then “Cập nhập”.

- Click “Trạng thái đơn hàng” and choose “Hoàn Thành” and click “Đồng ý” then “Cập nhập”.

#### 3.3.4 Customer Check Order

- At Home Page, click avatar icon the click “Đơn mua của tôi”.

- Click “Đã xác nhận” to view approved order.

- Click “Đang xử lý” to view processing order.

- Click “Xem quá trình” to view order process state.

- Click “Chờ nhận hàng” to view storage order after finish process.

- Click “Đã vận chuyển” to view shipped order.

- Click “Hoàn thành” to view finished order.

### 3.4 Process Support Ticket Flow

#### 3.4.1 Customer Create Ticket

- At Home Page, click avatar icon the click “Hồ sơ của tôi”.

- Click “Yêu cầu khiếu nại” then click “Tạo khiếu nại mới”.

- Choose ticket category.

- Fill all require fields with valid data then click “Gửi khiếu nại”.

- After create can view the ticket detail by click “Xem” or cancel ticket by click “Huỷ”.

#### 3.4.2 Moderator Process Ticket

Click “Khiếu nại” and click “” to specific ticket then click “Cập nhập”.

- Click “Trạng thái” and choose “Đang xử lý” the click “Đồng ý” to process the ticket.

- Fill valid data at “Nội dung phản hồi” for response ticket.

- Click “Tải ảnh lên” to upload asset for the response.

- Click “Gửi phản hồi” to send ticket response.

- Click “Thông báo cho khách hàng” to send email notification for customer before close.

- Click “Trạng thái” and choose “Đống” the click “Đồng ý” to close the ticket.

#### 3.4.3 Customer Check Ticket

- Go to “Yêu cầu khiếu nại” then click to “Xem”.

### 3.5 Feedback Flow

#### 3.5.1 Customer Create Feedback

- Go to “Đơn mua của tôi” then choose finished order by click “Hoàn thành”.

- Click “Đánh giá” to create new feedback.

- Fill all feedback fields with valid data then click “Đánh giá”.

#### 3.5.2 Moderator Validate Feedback

- Click to “Đánh giá” and click “” to specific feedback then click “Cập nhập”.

- Check feedback content.

- Choose status at “Trạng thái hình ảnh”: “Hợp lệ” for valid content, “Không hợp lệ” for invalid content.

- Choose status at “Trạng thái nội dung”: “Hợp lệ” for valid content, “Không hợp lệ” for invalid content.

- Click “Cập nhập” to validate feedback.

#### 3.5.4 Customer Check Feedback

- Click “Xem đánh giá” to view the feedback validate result.

#### 3.5.3 Owner Reply Feedback

- Click “Đánh giá” to view all business’s feedback and click “” then choose “Chi tiết”.

- Fill reply content then click “Trả lời”.