Capstone Project Report

Report 5 – Software Test Documentation

– Ho Chi Minh, December 2024 –

Table of Contents

I. Record of Changes	3

II. Testing Documentation	4

1. Scope of Testing	4

2. Test Strategy	7

2.1 Testing Types	7

2.2 Test Levels	7

2.3 Supporting Tools	7

3. Test Plan	8

3.1 Human Resources	8

3.2 Test Environment	8

3.3 Test Milestones	8

4. Test Cases & Test Reports	9

# I. Record of Changes

| Date | A* M, D | In charge | Change Description |
| --- | --- | --- | --- |
| 30/11/2024 | A | NgocPD, ThaoHTP | Initialize document |
| 30/11/2024 | A | NgocPD, ThaoHTP | Added content: Scope of Testing, Test Strategy, Test Plan, Test Cases & Test Reports, Test Milestone |
| 30/11/2024 | M | NgocPD, ThaoHTP | Modified Test Milestone |
| 30/11/2024 | M | NgocPD, ThaoHTP | Modified Scope of Testing |

*A - Added M - Modified D - Deleted

# II. Testing Documentation

## 1. Scope of Testing

| Feature | Function | Role | Description |
| --- | --- | --- | --- |
| Account | Register | Customer | This function allow guest to register with the role customer after providing the required fields |
|  | Login | Admin, Owner, Employee, Customer, Moderator | This function allow users already has an account log in to the system with required fields |
|  | Logout |  | This function allows log out of system |
|  | Change password |  | This function allows change password with login system |
|  | Forgot password |  | This function allows change password with forgot password |
| Service | Get list service | Customer, Guest, Owner, Employee | This function allows the user to get all the services in the system |
|  | Get detail of service |  | This function allows the user to get details about the service in the system |
|  | Create service | Owner | This function allows manager to create service |
|  | Update service |  | This function allows manager to update service |
| Package | Get list package | Admin, Owner | This function allows to get all the package |
|  | Get detail package |  | This function allows to get details about the package |
|  | Create package | Admin | This function allows the admin to create package |
|  | Update package |  | This function allows the admin to update package |
|  | Delete package |  | This function allows the admin to delete package |
|  | Package registration | Owner | This function allows administrators to register packages |
| Service’s Category | Get list Service’s Category | Admin, Owner | This function allows to get all the service’s category |
|  | Get detail Service’s Category | Admin | This function allows admin to get details about the service’s category |
|  | Create Service’s Category |  | This function allows the admin to create service’s category |
|  | Update Service’s Category |  | This function allows the admin to update service’s category |
| Transaction | Get list Transaction | Admin, Owner | This function allows to get all the transaction |
| Branch | Get list branch | Owner | This function allows the owner to get all the branch |
|  | Get detail branch |  | This function allows the owner to get details about the branch |
|  | Create branch |  | This function allows the owner to create branch |
|  | Update branch |  | This function allows the owner to update branch |
| Business | Create business | Customer | This function allows the customer to create the business |
|  | Get detail business | Owner | This function allows the owner to view the business |
|  | Update business |  | This function allows the owner to update the business |
| Feedback | Get list feedbacks | Admin, Owner | This function allows to get all the feedback |
|  | Get detail feedback |  | This function allows to get details about the feedback |
|  | Create feedback | Customer | This function allows the customer to create feedback |
|  | Update feedback |  | This function allows the customer to update feedback |
|  | Review feedback | Admin | This function allows the admin to review feedback |
| Order | Get list orders | Owner, Employee, Customer | It allows users to get a list of all orders |
|  | Get detail order | Owner, Employee | It allows users to get details about the orders |
|  | Update order |  | This function allows users to update the information about their orders. |
|  | Create order | Customer | This function allows the customer to create an order |
| Ticket | Get list ticket | Customer, Owner, Employee, Moderator, Admin | It allows users to get a list of all tickets |
|  | Get detail ticket |  | It allows users to get details about the tickets. |
|  | Respond ticket |  | This feature allows users to update information and respond to tickets |
|  | Create ticket | Customer | This feature allows customers to create a ticket when there is a problem that needs support from the system. |
| Category Ticket | Get list category ticket | Admin | It allows the admin to get a list of all category tickets |
|  | Get detail category ticket |  | It allows the admin to get details about the category ticket |
|  | Update category ticket |  | This function allows the admin to update category ticket information |
|  | Create category ticket |  | This function allows the admin to create category ticket information |
| Employee | Get list employee | Owner | It allows owners to get a list of all employees |
|  | Get detail employee |  | It allows owners to get details about the employee. |
|  | Create employee |  | This function allows the owner to create employees |
| Material | Get list material | Owner | It allows owners to get a list of all materials |
|  | Get detail material |  | It allows owners to get details about the material |
|  | Update material |  | This function allows owners to update material information |
|  | Create material |  | This function allows the owner to create material |
| User | Get list user | Admin | It allows admins to get a list of all users |
|  | Get detail user |  | It allows the admin to get details about the user |
|  | Update user |  | This function allows admins to update user access rights, including enabling or disabling accounts. |
|  | Create moderator |  | This function allows the admin to create a moderator |
| Store | Get list store | Admin | It allows admins to get a list of all stores |
|  | Get detail store |  | It allows admins to know detailed information about the stores on the system |
|  | Update store |  | This function allows admins to update user access rights, including enabling or disabling accounts. |
|  | View store landing page | Customer | This function allows customers to view the services and branches of the store. |

## 2. Test Strategy

### 2.1 Testing Types

| Objective | Technique | Completion criteria |
| --- | --- | --- |
| Testing the verification and validation of units of code | Unit Testing | Method, class, etc. |
| Testing the entire software system to ensure its functionality | System Testing | Software requirements, executed test cases, functional requirements, etc. |  |
| Testing different components of the system when they are combined together | Integration testing | Modules |  |
| Testing application environment in real situations | End-to-end testing | Database, third-party payment, etc. |  |

### 2.2 Test Levels

| Type of Tests | Test Level |  |  |  |
| --- | --- | --- | --- | --- |
|  | Unit | Integration | System | Acceptance |
| Function Testing | X | X | X |  |
| User Interface Testing | X |  | X |  |

### 2.3 Supporting Tools

| Purpose | Tool | Vendor/In-house | Version |
| --- | --- | --- | --- |
| API | Postman | Postman | 11.3.0 |
| API | Swagger | Open Source | 7.1.0 |

## 3. Test Plan

### 3.1 Human Resources

| Worker/Doer | Role | Specific Responsibilities/Comments |
| --- | --- | --- |
| Lê Ngô Hiệp Quốc | Leader | Planning, verifying test deliverables, do interface testing as planned |
| Phan Danh Ngọc | Member | Planning, verifying test deliverables, do interface testing as planned |
| Nguyễn Minh Hiếu | Member | Planning, verifying test deliverables, do interface testing as planned |
| Hà Thị Phương Thảo | Member | Planning, verifying test deliverables, do interface testing as planned |

### 3.2 Test Environment

| Purpose | Tool | Provider | Version |
| --- | --- | --- | --- |
| Browser Testing | Google Chrome | Google Chrome | 124.0.6367.60 |
| Browser Testing | Microsoft Edge | Microsoft Edge | 11 |

### 3.3 Test Milestones

| Milestone Task | Start Date | End Date |
| --- | --- | --- |
| Register | 30/11/2024 | 30/11/2024 |
| Login | 30/11/2024 | 30/11/2024 |
| Logout | 30/11/2024 | 30/11/2024 |
| Change password | 30/11/2024 | 30/11/2024 |
| Forgot password | 30/11/2024 | 30/11/2024 |
| Get list services | 30/11/2024 | 30/11/2024 |
| Get detail of service | 30/11/2024 | 30/11/2024 |
| Create service | 30/11/2024 | 30/11/2024 |
| Update service | 30/11/2024 | 30/11/2024 |
| Get list services | 30/11/2024 | 30/11/2024 |
| Get detail of service | 30/11/2024 | 30/11/2024 |
| Create service | 30/11/2024 | 30/11/2024 |
| Update service | 30/11/2024 | 30/11/2024 |
| Get list packages | 30/11/2024 | 30/11/2024 |
| Get detail of package | 30/11/2024 | 30/11/2024 |
| Create package | 30/11/2024 | 30/11/2024 |
| Update package | 30/11/2024 | 30/11/2024 |
| Package registration | 30/11/2024 | 30/11/2024 |
| Update service’s category | 30/11/2024 | 30/11/2024 |
| Get list service’s category | 30/11/2024 | 30/11/2024 |
| Get detail of service’s category | 30/11/2024 | 30/11/2024 |
| Create service’s category | 30/11/2024 | 30/11/2024 |
| Update service’s category | 30/11/2024 | 30/11/2024 |
| Get list of transaction | 30/11/2024 | 30/11/2024 |
| Get list branches | 30/11/2024 | 30/11/2024 |
| Get detail of branch | 30/11/2024 | 30/11/2024 |
| Create branch | 30/11/2024 | 30/11/2024 |
| Update branch | 30/11/2024 | 30/11/2024 |
| Get list feedbacks | 30/11/2024 | 30/11/2024 |
| Get detail of feedback | 30/11/2024 | 30/11/2024 |
| Create feedback | 30/11/2024 | 30/11/2024 |
| Update feedback | 30/11/2024 | 30/11/2024 |
| Review feedback | 30/11/2024 | 30/11/2024 |
| Get list orders | 30/11/2024 | 30/11/2024 |
| Get detail order | 30/11/2024 | 30/11/2024 |
| Update order | 30/11/2024 | 30/11/2024 |
| Create order | 30/11/2024 | 30/11/2024 |
| Get list ticket | 30/11/2024 | 30/11/2024 |
| Get detail ticket | 30/11/2024 | 30/11/2024 |
| Respond ticket | 30/11/2024 | 30/11/2024 |
| Create ticket | 30/11/2024 | 30/11/2024 |
| Get list category ticket | 30/11/2024 | 30/11/2024 |
| Get detail category ticket | 30/11/2024 | 30/11/2024 |
| Update category ticket | 30/11/2024 | 30/11/2024 |
| Create category ticket | 30/11/2024 | 30/11/2024 |
| Get list employee | 30/11/2024 | 30/11/2024 |
| Get detail employee | 30/11/2024 | 30/11/2024 |
| Create employee | 30/11/2024 | 30/11/2024 |
| Get list material | 30/11/2024 | 30/11/2024 |
| Get detail material | 30/11/2024 | 30/11/2024 |
| Update material | 30/11/2024 | 30/11/2024 |
| Create material | 30/11/2024 | 30/11/2024 |
| Get list user | 30/11/2024 | 30/11/2024 |
| Get detail user | 30/11/2024 | 30/11/2024 |
| Update user | 30/11/2024 | 30/11/2024 |
| Create moderator | 30/11/2024 | 30/11/2024 |
| Get list store | 30/11/2024 | 30/11/2024 |
| Get detail store | 30/11/2024 | 30/11/2024 |
| Update store | 30/11/2024 | 30/11/2024 |
| View store landing page | 30/11/2024 | 30/11/2024 |

## 4. Test Cases & Test Reports

- Test Case: FA24SE026_TranNgocNhuQuynh_TestCase.xlsx

- Test Report: FA24SE026_TranNgocNhuQuynh_TestReport.xlsx